### Update of ‘Signed’ files

| Calendar of Events |  |
| --- | --- |
| May 27 or sooner if possible. | Notify FileNET field personnel and partners a mandatory eProcess Hot Fix Pack for releases 4.1.0 and 4.2.2 will have to be installed during the month of July. Refer to the Technical Bulletin that explains the reasons for the mandatory Hot Fix Pack. CSS has a process for doing this notification. |
| May 27 | Post the Technical Bulletin to the CSS website at: http://www.css.filenet.com/products.asp?id=974955346&mainFolderID=1000157883 |
| June 14 | Re-notify FileNET field personnel and partners a mandatory eProcess Hot Fix Pack for releases 4.1.0 and 4.2.2 will have to be installed during the month of July. |
| July 3 | Post Hot Fix Packs 4.2.2-x and 4.1.0-x to the CSS ftp site. The exact numbers are TBD. |
| July 3 | Re-notify FileNET field personnel and partners of the need to install the mandatory Hot Fix Pack using the same mechanisms that were used in May. |

For 4.1.0 and 4.2.2 we will include any fixes that are in the ‘pipeline’ plus the resigned .jar files.

For 4.2.0 and 4.2.1 we will prepare hot fix packs.  For 4.2.1 this will be HFP 4.2.1-1 and will contain only the resigned .jar files.  For 4.2.0 this will be HFP 4.2.0-3 and will consist of the contents of 4.2.0-2 plus the resigned .jar files.  Neither of these HFPs will be posted to the CSS ftp site but will be available if the need for them arises.