XXXXXX ##, 2007

Mr. Frank XXXXXXX

Vice President of Information Services

XXXXXXX

Corporation

### XXXXXXX Avenue

XXXXXX,  XX #####

Dear Frank,

Thank you for your continued commitment to working with us on the Telemarketing Sales Productivity Portal Project requirements gathering process and eventual proposal.

The intention of this document is to detail a timeline and communication plan that [Client] and IBM can use to communicate the process for achieving your objectives.  IBM is committed to minimizing your risks and proceeding in a pilot/prove/proceed manner toward the goal of maximizing your quantifiable business benefits.

We believe that the IBM WebSphere Portal solution will help you meet your succeed at your Telesales Portal Project.  One major mile stone would be completing a successful POC Mock-Up in order to sell the project to Upper Management.. I have outlined the other major events that we discussed, and I think you will agree we need to mutually accomplish.

This communication plan should be considered a draft which we will mutually fine tune ensuring there is no lapse in communication since we know this is a critical project to [Client] Corp.

Communication Plan

| Event | # Week of | Complete Yes/No | Go/No Go |
| --- | --- | --- | --- |
| ## IBM/[Business Partner] Business Value Assessment presentation | Sept 12th | Yes | Go |
| HATS Session with IBM specialist including presentation, snapshot of 5250 Call Center application, and issues around technical viability of Websphere platform in XXXXXXX’s environment. | Sept 26 | Yes | Go |
| [Client]/IBM/[Business Partner] to confirm XXXXXXX’s software environment applications, operating systems, infrastructure software | Oct 3 | No |  |
| [Client]/IBM/[Business Partner] meeting to define POC “day in the life demo” for telesales rep, director of sales, VP of sales marketing director, CEO and perhaps other roles. Objective is to be clear on what the POC will look like (1) navigationally by role, (2) identify portlets by role (3) determine a story line to script | Oct 10 | No |  |
| [Client]/IBM/[Business Partner] meeting to size hardware and network | Oct 17 | No |  |
| [Business Partner] presents initial POC to illustrate “day in the life” for [Client] review | Oct 17 | No |  |
| [Client]/[Business Partner] interviews with stakeholders to establish goals, of telemarketing sales productivity portal project | Oct 17 | No |  |
| [Client]/IBM/[Business Partner] workshop with stakeholders to determine financial benefits | Oct 24 | No |  |
| Present proposal for Phase 1 | Oct 31 |  |  |
| [Client] attendance at Portal Proof of Technology at IBM, Palisades | Oct 31 | No |  |
| [Client]/IBM/[Business Partner] Meeting to define Phase 1 Pilot | Nov 7 | No |  |
| Define [Client] portal resources/roles to support portal from a technical and a governance perspective | Nov 13 |  |  |
| Presentation of completed POC “day in the life” with cost/benefits estimates. | Nov 20 | No |  |
| Acquire Software and Begin Phase 1 Pilot | Dec 5 | No | - |
| Complete Phase 1 Pilot | Mar 2008 |  |  |
| Roll-out Decision | Apr 2008 | No | - |
| Roll-Out | June 2008 | No |  |

As you will notice, we will stop and mutually decide to proceed as the time line progresses.  Again, this is our first draft and we will call you to discuss it in more detail to refine it.

We look forward to a favorable decision for your use of WebSphere Portal and to continue to build a strategic partnership between IBM and [Client]  .

Sincerely,

XXXXXXX

Lotus Sales Specialist

IBM Software Group

cc.

XXXXXX,  [Business Partner]

XXXXX, IBM Corp.

XXXXX , IBM Corp.