## Slide 1: Project Management and Assessments
Ireland User Conference, Dublin Feb ‘02

## Slide 2: The Outline Agenda For The Next Hour
Project Management
  Why is it important?
Modern Software Processes
  Why is this important for Project Managers?
Transitioning To Modern Practices
Assessing And Changing The Way You “do” Software

## Slide 3: Project Management - Why is it important?
Traditional Role Played By Someone Who Has Responsibility For:
  Cost
  Schedule
  Quality
These Dimensions Of Project Management Are Often Conflicting
The Project Manager Needs Support And Has To:
  Construct A Suitable Deliverables List; and
  Identify Roles And Activities
In Order To Get The Balance He Needs

## Slide 4: Managing Iterative Development
1: Base the process on an architecture-first approach
2: Establish an iterative lifecycle process that confronts risk early
3: Transition design methods to emphasize component-based development
4: Establish a change management environment
5: Enhance change freedom through tools that support round-trip engineering
6: Capture design artifacts in rigorous, model-based notation
7: Instrument the process for objective quality control and progress assessment
8: Use a demonstration-based approach to assess intermediate artifacts.
9: Plan intermediate releases in groups of usage scenarios with evolving levels of detail
10: Establish a configurable process that is economically scalable
Notes: <number>
<footer>
<header>
Have the students discuss which best practices relate to which principles.

## Slide 5: The Management Process Framework
Life Cycle Phases
  Inception, elaboration, construction and transition
Workflows
  Management, environment, requirements, design, implementation, assessment, deployment
Artifact sets
  Management, requirements, design, implementation and deployment
Checkpoints
  Major milestones, minor milestones, status assessments

## Slide 6: The Life-Cycle Macroprocess
Notes: <number>
<footer>
<header>

## Slide 7: Iterative Life-Cycle Risk Profile
Notes: <number>
<footer>
<header>

## Slide 8: Risk – What Does It Really Mean ?
Risk is:
  A variable that can endanger or eliminate success
Risk can be:
  Direct : project has a large degree of control
  Indirect: project has little or no control
Two attributes of risk:
  Probability of occurrence
  Impact on the project (severity)
(Risk Probability) * (Risk Severity) = Risk Magnitude
Often indicated as High, Significant, Moderate, Minor, Low
Notes: <number>
<footer>
<header>

## Slide 9: Risk Mitigation Strategies
Risk avoidance - reorganize the project so that it will not be affected by the risk
Risk transfer - reorganize the project so that someone else bears the risk
Risk acceptance - live with it
  Risk mitigation - reduce the probability or impact
  Definition of a contingency plan - What do we do if the risk becomes real (“Plan B”)?
Notes: <number>
<footer>
<header>

## Slide 10: Key Risk – The Importance of Architecture
A stable architecture represents a significant project milestone
Poor architecture is often a reason for project failure
Architecture is a prerequisite for predictable planning
Architecture is the source of numerous high-payoff/high-risk decisions
Notes: <number>
<footer>
<header>

## Slide 11: Expected Trends: Cost of Change/Adaptability
Measure total rework effort
  Indicator of process quality
  Benchmark of quality between components/releases/projects, etc.
Architecture-focused iterative development trends:
  Relatively expensive design changes early
  Relatively cheaper implementation changes in production phases
Cost of change: Rework effort
Adaptability: Rework trend over time
Notes: <number>
<footer>
<header>

## Slide 12: Expected Trends: Breakage/Modularity
Measure total scrap
  Indicator of process quality
  Benchmark of quality between components/releases/projects, etc.
Architecture-focused iterative development trends:
  Relatively broad design changes early
  Relatively local implementation changes in production phases
Breakage: Scrapped product
Modularity: Scrap trend over time
Notes: <number>
<footer>
<header>

## Slide 13: Some Other Sample Risks
Resource risks
  People, skills, funding,. . .
Business risks
  Competition, ROI, supplier interfaces,. . .
Technical risks
  Unproven technology, uncertain scope,. . .
Schedule risks
  Only 24 hours in a day,. . .
Notes: <number>
<footer>
<header>

## Slide 14: Typical Project Results
Notes: <number>
<footer>
<header>
Phases

## Slide 15: Workflow Balance over the Life Cycle
Notes: <number>
<footer>
<header>

## Slide 16: Staffing Changes Over the Lifecycle
Notes: <number>
<footer>
<header>

## Slide 17: The Fundamental Sets of Artifacts
Structured Text and UML
Unified Modeling Language (UML)
Programming Language Source Code
Executable, Machine Processable Code
Ad Hoc Text

## Slide 18
Information Set Evolution

## Slide 19: Expected Trends: Work/Progress
Work/progress can and should be measured in many ways
Use of percentages ensures relative correctness despite changes in absolute value.
Work: Total work to be done
Progress: % of SLOC under CM
% of SCOs closed
% scenarios passed
% evaluation criteria
passed
Notes: <number>
<footer>
<header>

## Slide 20: Expected Trends: Change Traffic/Stability
The number of SCOs reflects many important qualities:
  Test progress, criticality, completeness, immaturity, etc.
Stability reflects schedule convergence/divergence:
  Controllable workload, pending resource/quality issues, etc.
Change Traffic: Open SCOs
Stability: SCO trends over time
Notes: <number>
<footer>
<header>

## Slide 21: Expected Trends: MTBF/Maturity
Maturity should improve over the life of a release.
  Components, subsystems, baselines
New releases can cause short-term degradation.
  Recovery and reliability growth should be obvious.
Pseudo MTBF: (test hours)/(Type 0/1 SCOs)
Maturity: MTBF over time
Notes: <number>
<footer>
<header>

## Slide 22: For A Typical Project Iteration
Before the iteration begins, the general objectives of the iteration should be established based on
  Results of previous iterations ( if any).
  Up-to-date risk assessment for the project.
Determine the evaluation criteria for this iteration.
Prepare detailed iteration plan for inclusion in the development plan.
  Include intermediate milestones to monitor progress.
  Include walkthroughs and reviews.
Notes: <number>
<footer>
<header>

## Slide 23: Work Allocation within an Iteration
Work to be accomplished within an iteration is determined by:
  The (new) use cases to be implemented
  Architectural features to be implemented
  Risks to be attacked
  The rework to be done
Packages make convenient work packages for developers
  High-level packages can be assigned to teams
  Lower-level packages can be assigned to individual developers
Use Cases make convenient work packages for test and assessment teams.
Notes: <number>
<footer>
<header>

## Slide 24: Iteration Assessment
Assess iteration results according to evaluation criteria from iteration planning:
  Functionality
  Performance
  Capacity
  Quality measures
  Process
Consider external changes
  For example, changes to requirements, user needs, competitor’s plans
Determine what rework, if any, is required and assign it to the remaining iterations.
Notes: <number>
<footer>
<header>

## Slide 25: Metrics are the Basis of Iteration Assessment
Compare iteration actual cost, schedule, and content with iteration plan
Determine rework (if any) to be done
  Assign to future iteration(s)
Determine what risks have been eliminated, reduced, or newly identified in this iteration
Update overall project plan
Prepare detailed plan for next iteration
  Use revised risk plan and select appropriate scenarios
Iteration N Assessment
Iteration N Cost and
Schedule Actuals
Revised Risk Plan
Quality Assessment
for Iteration N
Test Results
Defect Density
Architecture Stability
Other metrics
Revised Project Plan
Total Cost
Overall Schedule
Scope/Content
Iteration N+1 Plan
Cost
Schedule
Content
Notes: <number>
<footer>
<header>

## Slide 26: Management Checkpoints

## Slide 27: Timeline Summary Of Management Focus
Inception focus
  Scope and completion criteria
  Elaboration phase planning
  Team formulation
  Contract baselining
  Risk identification
  Architecture costs
Elaboration focus
  Construction phase planning
  Full staff recruitment
  Risk resolution
  Product acceptance criteria
Construction focus
  Transition phase planning
  Construction plan optimization
  Risk management
Transition focus
  Customer satisfaction
  Contract closure
  Sales support
  Next-generation planning
Notes: <number>
<footer>
<header>

## Slide 28: Transitioning to a Modern Process
Code and unit test
Design
Subsystem integration
Requirements
analysis
System test
Waterfall Process
Iterative Process
Requirements-driven and
mostly custom development
Late risk resolution
Diseconomy of scale
Architecture-first and
component-based
Early risk resolution
Economy of scale

## Slide 29: Key Issues To Consider In Process Migration
Understand Current Capability
Manage Risk
Understand Internal Politics
Identify Key Wins
Create a Plan

## Slide 30: Assessing Your Projects
What is a project assessment?
  At it’s most effective, an independent evaluation of your software development project’s practices
What is the goal?
  To identify areas in your overall process that reduce productivity
How should this achieved?
  Measured against modern commercial best practices
  Can be performed by Rational software engineering specialist with the backing of Rational’s field experience on numerous software development projects
Notes: <number>
<footer>
<header>

## Slide 31: A Typical Assessment plan
Kickoff
  Communicate The Goals Of The Assessment
Situational Analysis
  Examine project artifacts
    Plans, process, models, source, …
  Interview key stakeholders
    Project managers, analysts, developers, testers, end-users, ...
Compile The Findings
Discuss The Findings and Develop an Action Plan

## Slide 32: Summary
Project Management
Modern Software Processes
Transitioning To Modern Practices
Assessing And Changing The Way You “do” Software