Sample Requirements Management Process Description

Version <1.0>

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| Creation | 1.0 |  | Molly Brown |

Table of Contents

1.1	Purpose	4

1.2	Scope	4

1.3	References	4

1.4	Overview	4

2.	Requirements Management	4

2.1	Roles within the Organization which interact or influence system requirements	4

2.1.1	Customer	4

2.1.2	User	4

2.1.3	Stakeholder	5

2.1.4	Project manager	5

2.1.5	Tester	5

2.1.6	Developer	5

2.1.7	Administrator	5

2.1.8	Business Analyst	5

2.2	Tools, Environment, and Infrastructure	5

3.	Requirements Artifacts	6

3.1	Requirements, Attributes and Documents	6

3.2	Attributes Values	8

3.3	Traceability and Hierarchy	11

3.3.1	Traceability Criteria for Requirement Types	11

3.3.2	Traceability Guidelines	11

3.3.3	Hierarchy Guidelines	12

4.	RequisitePro Requirement Repository	13

4.1	RequisitePro Package Structure	13

5.	Queries and Reports	14

5.1	View Descriptions	14

5.1.1	Attribute Views	14

5.1.2	Traceability Matrices	15

5.1.3	Traceability Trees	16

6.	Requirements and Change Management Process Workflows	16

6.1	Workflow for Creation and Management of Requirements	16

6.2	Workflow for Requirements Change Management	17

Please refer to the Requirements Management Practice in RMC. This process is defined there.	17

Sample Requirements Management Process Description for XYZ

Introduction

## Purpose

The purpose of this process description is to establish and document a systematic approach to eliciting, organizing, and documenting the requirements of  IT systems developed at XYZ. his plan also establishes and maintains agreement between the customer and the project team on the changing requirements of the system.

## Scope

This process provides guidelines for the management of projects at XYZ for large projects. A large project is defined as a project with over 160 estimated development effort hours.

The document details how requirements are organized and administrated within these projects. It also describes how requirements will be identified, assigned attributes, traced, and modified.

For small software projects (under 160 development-effort hours) a separate requirements management process.

## References

Kruchten, Philippe. 1999. The Rational Unified Process. Menlo Park, CA: Addison Wesley

Leffingwell, D. and Don Widrig. 2000. Managing Software Requirements.  Menlo Park, CA: Addison Wesley.

Spence, I. and L. Probasco. 1998. Traceability Strategies for Managing Requirements with Use Cases. Cupertino, CA: Rational Software Corporation.

Rational Unified Process®, Version 2003 Copyright © 1987 – 2003. Rational Software Corporation

## Overview

This document contains specific details and strategies for managing the requirements of typical software development projects at XYZ . The document details how requirements are organized and administrated within our project. It also describes how requirements will be identified, assigned attributes, traced, and modified.

# Requirements Management

## Roles within the Organization which interact or influence system requirements

### Customer

A person or organization, internal or external to the producing organization, who takes financial responsibility for the system. In a large system this may not be the end user. The customer is the ultimate recipient of the developed product and its artifacts.

### User

A person who will use the system that is developed.

### Stakeholder

An individual or organization that is materially affected by the outcome of the system. Stakeholders usually include both the customer and users.

### Project manager

The role with overall responsibility for the project. The Project Manager needs to ensure tasks are scheduled, allocated and completed in accordance with project schedules, budgets and quality requirements.

### Tester

The Tester is responsible for ensuring that the system meets the stated requirements, is defect free, and meets the performance, security, reliability and other system-wide requirements.

### Developer

A person responsible for developing the required functionality in accordance with project-adopted standards and procedures. They will need read and some limited write access to the requirements of the system.

### Administrator

The administrator is responsible for setting up the project structure in the Requirement Management system, for maintaining security and performing necessary backups. The administrator is also responsible for any tool configuration that may be necessary.

### Business Analyst

The business analyst details the specification of a part of the system's functionality by describing the requirements aspect of one or several use cases and other supporting software requirements. The business analyst may also be responsible for a use-case package, and maintains the integrity of that package. It is recommended that the business analyst responsible for a use-case package is also responsible for its contained use cases and actors.

## Tools, Environment, and Infrastructure

| Tool | Description | License Info | Technical Support | Website |
| --- | --- | --- | --- | --- |
| Rational RequisitePro | Tool for managing requirements |  | support@rational.com | www.rational.com |
| ClearQuest | Tool for managing issues and changes to requirements. Integrates with RequisitePro. |  | support@rational.com | www.rational.com |

# Requirements Artifacts

## Requirements, Attributes and Documents

| Requirement Type | Description | Attributes | Where Documented |
| --- | --- | --- | --- |
| Stakeholder Need (STN) | High-level requests from key stakeholders | Stakeholder Priority, Origin, Deleted | Vision Document |
| Feature (FEAT) | Conditions or capabilities of this release of the system | Priority, Status, Difficulty, Stability, Cost, Risk, Rank, Planned Iteration, Actual Iteration, SME, Request Type (Defect, New, Enhancement), Deleted | Vision Document |
| Use Case (UC) | Use case description – used for functional requirements | Priority, Status, Difficulty, Stability, Cost, Risk, Rank, SME, Assigned To, Planned Iteration, Actual Iteration, Deleted | Use Case Document |
| Data Glossary (DG) | .Data Definitions | Origin, SME, Deleted | Data Glossary Document |
| System-Wide (NF) | System requirements not readily captured by the use cases, usually do not represent functional requirements. They can further be classified into the following categories: Events, Security, Reliability, Avalalibility, Performance ,Capacity,Standards, Protocols, Environment, , External Interface,Usability, Global Functionality | Priority, Status, Subtype, Difficulty, Stability, Cost, Risk, Rank, SME, Assigned To, Planned Iteration, Actual Iteration, Deleted | System-Wide Requirements Document |
| User Interface (UI) | User Interface prototypes | Priority, Status, , Stability, SME, Assigned To, Planned Iteration, Actual Iteration, Deleted | User Interface Document |
| Business rule (BR) | Requirements such as constraints, formulas, calculations, etc | Priority, Status, Stability, SME, Assigned To, Origin, Planned Iteration, Actual Iteration, SME,, Deleted | Business Rule Document |
| Report (RPT) | Report prototypes | Priority, Status, , Stability, SME, Assigned To, Planned Iteration, Actual Iteration, Deleted | Report Description Document |

## Attributes Values

| Attribute | Description | Data Type | List Values | Requirement Type |
| --- | --- | --- | --- | --- |
| Priority | Business priority | List | Critical High Medium Low | STN,FEAT,UC,NF,UI,BR,RPT |
| Status | Status of requirement in approval process | List | Proposed Approved Inspected Implemented Tested | STN,FEAT,UC,NF,UI,BR,RPT |
| Planned Iteration | Iteration where this requirement is planned on being implemented | Integer | N/A | FEAT,UC,NF,UI,BR, RPT |
| Actual Iteration | Iteration where this requirement is actually implemented | Integer | N/A | FEAT,UC,NF,UI,BR, RPT |
| Difficulty | Estimated technical difficulty for implementation | List | High Medium Low | FEAT,UC,NF |
| Stability | Likelihood of this requirement to change. (High likelihood means low stability) | List | High Medium Low | FEAT,UC,NF,UI,BR, RPT |
| Cost | Estimated cost of implementing this requirement | Real | N/A | FEAT,UC,NF |
| Origin | Where this requirement originated from (group,user,dept,customer,etc) | Text | N/A | STN,DG,BR |
| SME | Subject Matter expert for this requirement | Text | N/A | FEAT,UC,DG,NF,UI, BR,RPT |
| Risk | Is there any technical/architectural risk involved in implementing this requirement | List | High Medium Low | FEAT,UC,NF |
| Request Type | Is this a new feature, an enhancement to an existing one, or one resulting from defect discovery | List | Defect New Enhancement | FEAT |
| Assigned To | Analyst responsible for detailing out the requirement | Text | N/A | FEAT,UC, NF,UI,BR,RPT |
| Rank | The order in which this requirement ranks based upon other attributes. This will determine the order in which it is implemented. | Integer | Recommended 1..10 - High 10 - Low | FEAT,UC,NF |
| Deleted | Logical delete field. Indicates that this requirement is no longer part of the scope | List | Yes No | STN,FEAT,UC, DG,NF,UI,BR,RPT |
| Subtype | Category of system-wide requirement | List | Events, Security, Reliability, Avalalibility, Performance ,Capacity, Standards, Protocols, Environment, , External Interface, Usability, Global Functionality | NF |

## Traceability and Hierarchy

### Traceability Criteria for Requirement Types

The diagram below depicts the recommended traceability between different requirement types. Setting up a trace between two requirement indicates a dependency, (in this case due to a higher-level requirement  evolving into a more-detailed one) This will cause a suspect link if one requirement changes, indicatimg that the other might have been impacted

### Traceability Guidelines

| Requirement Type | Guidelines |
| --- | --- |
| Stakeholder Need (STN) | Every STN requirement must trace to one or more FEAT requirements. |
| Feature (FEAT) | Every FEAT requirement with an “Approved” status must have a trace to one or more UC requirement or to one or more NF (system-wide) requirements and must be able to be traced from at least one STN. |
| Use Case (UC) | Every UC requirement must be able to be traced from one or more FEAT and may be traced to a BR,UI, RPT or DG requirement, if applicable |
| System Wide (NF) | A NF requirement must be able to be traced from one or more FEAT requirements (some exceptions may apply) |
| Business Rule (BR) | A BR requirement must be able to be traced from one or more UC requirements |
| User Interface (UI) | A UI requirement must be able to be traced from one or more UC requirements |
| Report (RPT) | A UI requirement must be able to be traced from one or more UC requirements |
| Data Glossary (DG) | A DG requirement must be able to be traced from one or more UC requirements |

### Hierarchy Guidelines

All requirement types can support hierarchy, the concept of a parent/child relationship.

This should be used for organizational purposes, when the parent is used to group together several related, more detailed requirements of the same type.

The following hierarchal structure is recommended for capturing use case requirements and their flows of events.

# RequisitePro Requirement Repository

## RequisitePro Package Structure

The figure below depicts the basic package structure for managing the XYZ requirements in a RequisitePro project. It is part of the structure of the standard  RequisitePro template to be used for all XYZ requirement management projects.

There are two main packages: the Docs package for containing all the documents and the Views package for containing database views.

The Docs package contains nested packages, one for each document type, as defined in section 3.1.

The Views package contains three nested packages, for the three different view types, Attribute Views. Traceability Matrices and Traceability Trees.

In each one of these packages, another layer of nested packages can be created as needed ,as  for example,

to represent functional groupings.

All requirements should be document-based, and they will live in the same package as their owning document.

# Queries and Reports

## View Descriptions

The following tables depict the views (queries) that are part  of the structure of the standard  RequisitePro 	template for XYZ. Additional views can be created as required by the uers.

### Attribute Views

| View Name | Description | Requirement Type | Filter |
| --- | --- | --- | --- |
| All Data Glossary Terms | List of all data glossary terms | DG |  |
| All Business Rules | List of all business rules | BR |  |
| All Features | List of all features | FEAT |  |
| All System Wide Requirements | List of all system-wide requirements, grouped by subtype | NF |  |
| All Report Requirements | List of all report requirements | RPT |  |
| All Stakeholder Needs | List of all stakeholder needs | STN |  |
| All Use Cases | List of all use cases | UC |  |
| All User Interface Requirements | List of all UI requirements | UI |  |
| Features Not Traced from Stakeholder Needs | List of all Features that do not evolve from stakeholder needs | FEAT | Not traced from STN |
| Unfulfilled Features | List of features which do not trace into use cases or system-wide requirements | FEAT | Not traced to (UC,NF) |
| Unfulfilled Stakeholder Needs | List of all Stakeholder Needs which evolve into features | STN | Not traced to FEAT |
| Orphaned Use Cases | List if Use Cases which do not evolve from a feature | UC | Not traced from FEAT |
| Orphaned Non Functional Requirements | List of system-wide requirements which do nor evolve from a feature | NF | Not traced from FEAT |
| Orphaned Business Rules | List of Business Rules which are not associated with a use case | BR | Not traced from UC |
| Orphaned Data Glossary Terms | List of Data Glossary terms which are not associated with a use case | DG | Not traced from UC |
| Orphaned User Interface Requirements | List of UI requirements which are not associated with a use case | UI | Not traced from UC |
| Orphaned Reports | List of all Report requirements which are not associated with a use case | RPT | Not traced from UC |

### Traceability Matrices

| View Name | Description | Requirement Type |
| --- | --- | --- |
| Features Traced to System-wide Requirements | A matrix of features and system-wide requirements with arrows depicting the traces between them | FEAT,NF |
| Features Traced to Use Cases | A matrix of features and use cases requirements with arrows depicting the traces between them | FEAT,UC |
| Stakeholder Needs to Features | A matrix of stakeholder needs and features with arrows depicting the traces between them | STN,FEAT |
| Use Cases to Business Rules | A matrix of uses cases and business rules with arrows depicting the traces between them | UC,BR |
| Use Cases to Data Glossary Terms | A matrix of uses cases and data glossary terms rules with arrows depicting the traces between them | UC,DG |
| Use Cases to Report Requirements | A matrix of uses cases and report requirements with arrows depicting the traces between them | UC,RPT |
| Use Cases to User Interface Requirements | A matrix of uses cases and UI requirements with arrows depicting the traces between them | UC,UI |

### Traceability Trees

| View Name | Description | Requirement Type | Filter |
| --- | --- | --- | --- |
| Requirements Traced from Features | Traceability tree derived from all features | FEAT |  |
| Requirements Traced from Stakeholder Needs | Traceability tree derived from all Stakeholder Needs | STN |  |
| Requirements Traced from Use Cases | Traceability tree derived from all use cases | UC |  |
| Requirements Traced into Business Rules | Traceability tree depicting requirements business rules trace from | BR |  |
| Requirements Traced into Data Glossary | Traceability tree depicting requirements data glossary terms link into | DG |  |
| Requirements Traced into Report Requirements | Traceability tree depicting requirements reports trace from | RPT |  |
| Requirements Traced into User Interface Requirements | Traceability tree depicting requirements user interface requirements trace from | UI |  |

# Requirements and Change Management Process Workflows

## Workflow for Creation and Management of Requirements

Please refer to the Requirements Management Practice in RMC. This process is defined there.

## Workflow for Requirements Change Management

## Please refer to the Requirements Management Practice in RMC. This process is defined there.