## Slide 1: Essentials of IBM Rational RequisitePro
Module 2: Plan Your Project

## Slide 2: Objectives: plan your project
Define basic terms used in RequisitePro.
Define your RM strategy.
  Identify project artifacts that help you plan and define the project
Describe components for project structure.
  Document types
  Requirement types
  Attributes and their values
  Traceability criteria
Notes: <footer>
<header>
When defining the problem, you start to plan the project.
In the Analyze the Problem activity you establish your requirements management plan. With this plan, you are then able to establish the RequisitePro project structure.
RequisitePro helps create and organize the basic artifacts necessary to start a project.
During Analyze the Problem, RequisitePro helps create and organize the basic artifacts necessary to start a project.
Many artifacts are created and maintained throughout the development lifecycle.
The Requirements Management Plan is a starting point for defining the project structure. The structure (Requirement Types, Document Types, attributes, traceability, and so on) is very important as it relates directly to your requirements management processes.
Estimated module time:
25 minutes including 5 minute demo.
Estimated lab time:
20-25 minutes

## Slide 3: RequisitePro requirement
Any tracked item
  Inputs and outputs to the system
  Functions of the system
  Attributes of the system and its environment
  Features
  Use Cases
  Supplementary requirements
  Stakeholder requests
What project requirements will you track?
? ? ?
? ?
Notes: <footer>
<header>
A requirement is defined as a condition or capability to which a system must conform; either derived directly from user needs, or stated in a contract, standard, specification, or other formally imposed document.
RequisitePro is flexible enough to allow you to define any item you need to track as a requirement.
Once a requirement is created in a RequisitePro project, you can do the following:
  Qualify the requirement by assigning attributes.
  Trace the requirement to and from other requirements.
A requirement is defined as a condition or capability to which a system must conform.
Probe the class for examples of requirements they may track in their project.
RequisitePro is a requirements management tool, although you can use it to track anything you want.
For example, you may not consider requests to be requirements, but in RequisitePro you can track feature requirements to requests to show the origin of the feature requirement.
You can define any item that needs to be tracked as a requirement.

## Slide 4: Requirement attribute
Information attached to a requirement.
Important details about the requirement.
Requirement 127
Priority Status Author Location
HIGH APPROVED John D. Vision
Requirement 130
Priority Status Author Location
Medium PROPOSED Jane B. Database
Attributes
Notes: <footer>
<header>
Attributes are details about each requirement that are used to manage the requirements throughout the lifecycle of the project.
Attributes are defined per Requirement Type. Each attribute is assigned values.
RequisitePro has two types of attributes that are helpful to you.
  User-defined attributes are defined by the user.
  Examples: Priority, Status, Risk, Stability
  Any of these attributes may be modified or deleted based upon the needs of your project.
  Read-only system attributes are created and defined by RequisitePro.
  Examples: Location, Author, Date, Revision Number
Note: Read-only system attributes cannot be modified or removed by users.
An attribute value is information assigned to a requirement. Attribute values can be text or numbers.
For example, the attribute Priority may be assigned the values of Low, Medium, or High.
Animation on this slide is automatic; it requires no mouse clicks. Sample attributes appear for each requirement.
Attributes qualify your requirements. Attributes are data fields associated with each requirement that contain important information. Each requirement type is assigned default attributes that you can delete, add, and modify according to your project needs.
Lead a brief discussion on what additional information users might want to track for their requirements.
Will the attributes be different for various requirement types? Attributes are defined per requirement type.
It is also possible to create your own attributes necessary for your specific project management.
RequisitePro provides many data types. This allows a wide assortment of attributes to be created for your project needs. Here are some examples of data types:
  Textual data
  Single value list types
  Multiple select value list
  Integers
  Real numbers
  Date
  Time

## Slide 5: First steps in defining your RM strategy
Name the project.
Give a brief description of the project.
Plan the project structure by drafting a Requirements Management Plan.
Notes: <footer>
<header>
To define the project, give it a name and a location. Determine a location for the project repository where all team members can access the data.
If you wish you can give the project a brief description for informational purposes.
The RequisitePro default database is Access.
RequisitePro is also compatible with IBM DB2 Universal Database, Oracle, and Microsoft SQL Server.
Choosing a database:
Use the following criteria when deciding which database to use with RequisitePro:
Microsoft Access is recommended for use in small work groups, with fewer than ten concurrent users.
If your team is distributed across states or countries, use DB2, SQL Server, or Oracle. These enterprise databases provide socket-level access to remote network locations, which tend to perform better.
Use DB2, SQL Server, or Oracle if you anticipate having more than ten users logged on at one time. Tests have shown that the performance of Microsoft Access decreases after ten simultaneous logged-on users.
These numbers may vary with network bandwidth. Use DB2, SQL Server, or Oracle if you will be managing large numbers of requirements (tens of thousands).
Discuss the location of a project.
Is it necessary to have the project in a central location for multiple users?
Will this be a single user project and installed locally?
Will your team choose the client or Web version?
RequisitePro is a container for all project information. You must decide what type of database will be scalable for your requirements.
For tips on choosing a database, see the student notes.
Plan the project structure. This includes developing a Requirements Management Plan. The RM Plan slide is next.

## Slide 6: Requirements management plan
RM Plan
I. Introduction
II. Requirements Management
  Organization
III. Requirements Management Program
  Requirements Identification
  Traceability criteria
  Attributes
IV. Milestones
V. Training and Resources
Provides outline of project structure.
Organizes your project and requirements.
  Describes management strategy.
Handout
Notes: <footer>
<header>
A Requirements Management Plan records decisions about requirements and requirements management. A Requirements Management Plan is typically developed early in the project and refined throughout the project.
The decisions include structure and content of your requirements information, such as:
  The types of requirements
  The attributes associated with each Requirement Type
The management information includes:
  Information for measuring, reporting, and controlling changes to the product requirements
  Traceability criteria
The plan is organized for:
  Managing requirements by type
  Querying project data by attribute values:
  Status
  Priorities
  Viewing project requirements metrics and reports
  Creating requirements traceability
Note: The handout icon on the slide is a reminder that the RU e-st RM Plan document is in the Appendix section of the manual. Use it as a reference or have the students look at the sample in the RU e-st Artifacts section.
A Requirements Management Plan is an overview of the project. A RM Plan can really help define your project structure. It defines project artifacts (documents) and Requirement Types.
The RM Plan provides a foundation to help define your project in RequisitePro.
The project structure in RequisitePro is derived from the decisions recorded in the RM Plan.
Briefly review the sample RM Plan with the students.
The sample RM Plan is for the RU e-st project. If the students attended the RMUC, they are familiar with the RU e-st RM Plan.
A Requirements Management Plan is typically developed early in the project and refined throughout its duration.

## Slide 7: Create a new project
Notes: <footer>
<header>
A new project is created from a project template.
You may find that creating a company project template is useful. The example shows an RU Financial Services Template. Each new project created for the company should use the default structure from the RU Financial Services template and then be customized as necessary.
You can also create a new project from an existing project baseline. You create a RequisitePro baseline of a RequisitePro project, then use that baseline to create new RequisitePro projects. For example, you may want to base the next release of a project on a stable configuration of the previous release. You will learn more about RequisitePro baseline in Module 4 Manage Your Requirements.
Once the RM Plan is developed, the project can be created. You may find that creating a company project template useful. The example shows an RU Financial Services Template. This template includes all the default structure that RU Financial Services projects need. Each project created from the RU Financial Services template can be customized as necessary.

## Slide 8: Organize your requirements by type
What types of requirements do you want to document and manage for the project?
Features
Usability
Reliability
Use cases
Stakeholder
Requests
Stakeholder
Needs
Environmental
?
Functional
Supplementary
?
?
?
?
?
?
Notes: <footer>
<header>
What types of requirements do you want to document and manage in your project? Depending upon the type of system you are developing, you will choose different Requirement Types that you want to capture.
Each project has different needs. A project that involves the development of hardware and software will probably want to capture both hardware and software requirements.
Standards and legislation can dictate some of your Requirement Types.
See the student notes.

## Slide 9: Requirement Types
Notes: <footer>
<header>
A Requirement Type:
  Is a set of descriptive and operational information associated with a requirement.
  Serves as a template for your requirement.
  Enables you to organize requirements by type at a higher level.
In defining requirements and their style, consider the following questions:
  Will they contain a specific word or format?
  How do you want your requirements identified?
  What types of requirements do you want to capture?
To set up Requirement Types select:
  Click File > Project Administration > Properties.
  Click the Requirement Types tab.
A Requirement Type is a template for your requirements. Requirement Types allow you to classify similar requirements in the project. A Requirement Type is a set of descriptive and operational information associated with a requirement.
Requirements are identified by tags as defined by the Requirement Type. (Point this out on screen on the slide.)
RequisitePro gives a couple sample projects for your reference.
For example, the Learning Project – Use Cases project is a use-case driven approach to managing requirements.

## Slide 10: Empower your project with requirement attributes
Define attributes by Requirement Type.
  What information do you want to track?
Use requirement attributes to:
  Assign resources
  Assess status
  Calculate software metrics
  Manage project risk
  Estimate costs and time
  Manage project scope
  Prioritize requirements
Priority
Difficulty
Cost
??
Notes: <footer>
<header>
When setting up a RequisitePro project, you need to consider the attributes that you want to collect for each Requirement Type. Next you must document the attributes you want to collect in your Requirements Management Plan.
Tip: A minimalist approach is best. The more attributes you choose, the more work will be required to maintain them. As soon as your attributes lack maintenance and go out of date, all of your attributes become useless. That is because you have no way of determining which attribute values are correct and which are not.
Be sure to choose your attributes so that you are able to obtain useful information that will assist your project.
Stress the types of attributes you want to collect. Remind the students that your RM Plan documents your decisions.
Failure to properly plan usually results in more attributes than you need – thus posing a maintenance problem.

## Slide 11: Requirement attributes for each requirement type
Notes: <footer>
<header>
Once your Requirement Types have been identified, determine what management information about each requirement is needed. Store information as attributes about a particular type of requirement.
Attributes are either system attributes (defined by RequisitePro) or user-defined (defined by the project owner).
A requirement attribute:
  Provides information to manage a requirement.
  Helps a team plan, communicate, and monitor the project.
To configure attributes, click File > Project Administration > Properties, and then click the Attributes tab.
A requirement attribute is a descriptive field of information associated with a requirement.
Attributes are either system attributes or user-defined attributes.
Examples:
FEAT: Feature Requirement Type attributes:
  Status (user-defined)
  Priority (user-defined)
  Author (system defined)
  Revision number (system defined)
Ask or prompt the students for more attributes that you may want to track.

## Slide 12: Organize your project artifacts
Define the types of documents you want to create:
  Glossary RM Plan
  Vision Supplementary Specification
  Use Cases
Identify which Requirement Type will be captured in each Document Type:
  TERM  Glossary RMP  RM Plan
  FEAT  Vision SUPL  Supl. Spec.
  UC  Use Case
Notes: <footer>
<header>
RequisitePro enables you to store all your documents in the project repository. This means that your stakeholders have a single place to go when they want to locate any document related to the project.
Part of establishing your RequisitePro project requires you to predetermine the types of documents you want to store in your project.
Each different Document Type is associated with a default Requirement Type.
See student notes.

## Slide 13: Document Types
Notes: <footer>
<header>
A Document Type is a definition for creating new documents. For example, a Use Case Specification Document Type is a definition of the document for specifying a use case. A document type has a standard format and predefined text.
A Document Type is based on an outline or document template. Document templates are created in Microsoft Word.
A Document Type also includes the selection of default requirement types. “Default” means that when a new requirement is created in a document, its type will be the default requirement type for that document type. A document can contain requirements of many different types. If no requirement type is chosen when a requirement is created, then each new requirement automatically becomes the “default” requirement type.
Benefits of standard document types include:
  They provide a good starting point.
  They apply consistent formatting to documents of the same type.
RequisitePro does not require the use of documents in a project. Requirements can be added directly into the database with no associated documentation. During project planning and assessment, the team must decide whether documents will be used in the project.
To configure document types, click File > Project Administration > Properties, and then click the Document Types tab.
A Document Type identifies the type of document and ensures consistency across documents of the same type.
A Document Type is a template applied to your document. Documents of the same type share the same extension.
The Document Types provide standard formatting, fonts, and so on.
Each Document Type has a default Requirement Type associated with it.
Examples:
  Vision Document Type (default Requirement Type is Feature (FEAT))
  Use-case specification Document Type (default Requirement Type is Use Case (UC))

## Slide 14: Revision history
Notes: <footer>
<header>
RequisitePro supports change management using revision numbers and revision labels for the following: individual requirements and documents within projects, and RequisitePro projects.
If you change a requirement name, text, or attributes, RequisitePro increments the requirement revision number.
Also, when you modify a project or document, Rational RequisitePro creates new revision information.
You can view and print the revision history for the project, documents, or requirements.
Depending on the revision history you want to view, do one of the following:
Projects
Select the project in the Explorer, and click File > Properties.
Documents
Select a document in the Explorer, and click File > Properties or
In Microsoft Word, click RequisitePro > Document > Properties.
Requirements
Select a requirement in the Explorer, and click File > Properties.

## Slide 15: Document types are based on outlines
Pre-Arranged Text
sssssssssssssss s s ssssssssssssssssssssssssssss sssssssssssssssssssssssssssssssss
sssssssssssssssssssss
Typographic Style
BOLD/italic
Justification
spacing
1.2 Paragraph numbering
Standard Document Types
are based on
outlines
(MS Word template)
that contain
Corporate Standards
Formal Standards
Notes: <footer>
<header>
RequisitePro provides some basic document outlines to help your development process. RequisitePro includes outlines to support both the traditional or IEEE development methodology and the use-case development approach.
RequisitePro also provides the capability to capture your own corporate standard templates and use them to define RequisitePro documents.
Some companies have their own standard requirement templates that they choose to use when specifying requirements. These can easily be added to your collection of RequisitePro document templates. Packaged outlines are located in the outlines directory in RequisitePro.
Outlines come from many sources, including RequisitePro, IEEE, and corporate standards.
The RUP has several document outlines to use as guidelines. Many of these are included in RequisitePro.

## Slide 16: Package in RequisitePro
Is a container that can include:
  Requirements
  Documents
  Views
  Other packages
Organizes related artifacts
visually.
Is shared by all project users.
All Features
W
Vision
FEAT 1
FEAT 3
Features and Vision
Notes: <footer>
<header>
Packages provide a simple and effective way to visually organize your requirements. Organizing your requirements using packages is similar to how you organize the files on your hard disk using directories.
Packages enable you to group requirements in a convenient way. For example, you could create a package for each use case. The requirements for each use case would be grouped in a single package, thereby enabling you to quickly locate them.
To create a package, click File > New > Package.
There are ways to move artifacts between packages:
  Drag and drop the artifact in the Explorer from one package to another.
  Modify the assigned package in the Properties dialog box.
To delete a package, make sure that it is empty, then select it and click Edit > Delete. The package is removed from the Explorer and the project database.
Packages in RequisitePro allow you to visually organize your requirements. This is much like the ability to visually model your design in Rational Rose or RSM/RSA.
Here are some fact about packages:
  They allow you to group semantically related requirements and artifacts, thus making your repository easier to work in.
  They are created underneath the project or package that is selected from the Explorer.
  They can be moved by dragging them within the Explorer.
  There is no security on packages.

## Slide 17: Additional project logistics
User environment
  Multi-user? Stand alone? Web-based?
Establish the project repository.
  Choose a database:
    Access, DB2, Oracle, SQL Server
    Determine the server location
Security and Permissions
  Consider accessibility needs.
  Determine the type of user authentication required for the project.
    RequisitePro user authentication
    Lightweight Directory Access Protocol (LDAP)
Project
Administrator
Notes: <footer>
<header>
To ensure success in the project development stage, an assessment and some initial planning are necessary. Determination of the current status of the work environment is also needed. In this phase, it is helpful to determine goals, review existing components, and assess resources.
Consider the following when initially planning the project:
Development Method
Does your project adhere to an overall governing standard such as a Use Case, IEEE, CMM, or ISO9000 standard?
User Environment
How will the project be deployed in the user environment? Stand-alone? Networked? Distributed?
Requirements Capture Techniques
Will you capture your requirements in documents, in a database, or in both?
Security
Determine specific permissions that define the kind of access users will have to the project. Security is crucial for projects with multiple users.
If security is not enabled for the project, any user can open the project. If security is enabled, you must decide whether to authenticate users using RequisitePro project user records only or using LDAP authentication.
Using LDAP authentication decreases administrative costs by centralizing user records for multiple applications and reduces the number of passwords users must remember. It can also improve security by enforcing the password management policies implemented in the directory.
Discuss the different types of access that people may require to the artifacts in their project. Are some people remotely located? If so, can RequisiteWeb be used?
Does the company have a corporate standard for the database?
Do different groups of users require different types of access to artifacts in the RequisitePro project?
What type of project security is required? Does my company implement LDAP user authentication?
These questions must be answered before you create your project.

## Slide 18: LDAP authentication with RequisitePro
Rational RequisitePro Authorization
LDAP
Rational RequisitePro
LDAP Authenticate
Username
Password
Note: Authorization remains the same
LDAP Server
Valid User
Rational RequisitePro Project Logon dialog
Notes: If you are using RequisitePro to authenticate users, the user enters a username and password. RequisitePro verifies that the is match a username and password stored in the RequisitePro project database.
If you are using LDAP authentication, RequisitePro user information is mapped to an LDAP directory. User passwords are not stored in RequisitePro. The user enters a username and password. RequisitePro checks an LDAP directory for a matching user record first. If LDAP authentication succeeds, then the user name and password are authenticated against the RequisitePro project database.
Explain at a high level how the LDAP authentication works with RequisitePro.
As a best practice, create a project template from the project where the LDAP is set up before requirements are entered. The LDAP authentication is copied to the new project that is created using the template. This step is helpful if there is a single LDAP server used for all projects. The main point is to identify a central location for the ldap.ini file that is created. It is accessible to all users in the projects. This recommendation is similar to using Project Templates and Word Outlines in a central location.

## Slide 19: Existing artifacts for RU e-st project
UC Spec
RM Plan
csv file

Vision

Supl.
Spec

 Included
on Exercise CD
Stakeholder
Requests
Glossary
RU e-st
Project
Exist in the project

Create in the project
Import into the project
Notes: <footer>
<header>
 RU e-st project files on the exercise CD.
For the purpose of this class, you have been asked to build the software for an electronic stock trading system.
Each lab builds the system project as you gain more information and walk through the Requirements discipline as defined by the Rational Unified Process.
Explain that existing project data originated from prior meetings, planning, and assessments. The RM Plan was complete and helped define the project structure.
The RU e-st artifacts are included in the RU e-st Artifacts section of the Student Workbook.
This slide describes the artifacts that exist for the RU e-st project. In the labs, you will import data into the RU e-st project.
The class project directly corresponds with the RMUC class. The RequisitePro Fundamentals course uses the electronic stock trading system for the class project (RU e-st).
The UC Specification document (Execute Trade) developed in RMUC is used in the class project.
If you customize a project, the RU e-st project can be used as the sample project.
Caution: If you choose a custom project (a project other than RU e-st), you are responsible for creating the documents needed to complete the labs. These documents include:
  Supl CSV file
  Supplementary Spec.SUPL (RequisitePro document)
  Vision.doc
  Use Case.doc

## Slide 20: Lab 2: Customize Project Structure
Read Initial Requests document (optional).
Open the RequisitePro project (from CD).
Customize project structure.
Modify project organization.
  Create packages.
Notes: <footer>
<header>
See Student Workbook Lab 2.
Goal: Add the RU e-st project.
  Customize project structure.
    Requirement Types
    Attributes
    Document Types
      Outlines
Questions for planning your project:
How do you want to manage the requirements?
What information is important to each team member?
TIME FOR LAB: 20-25 MINUTES
Scenario: You have just been hired to take over the requirements management for a new system being developed at RU Company.
As part of your new role you are required to set up the RequisitePro project to support the management of requirements according to the guidelines provided in the Requirements Management plan. The project structure allows you to organize and manage your requirements. The structure, or project properties, organize your requirements by type and assign attributes to the Requirement Types. Similarly, your requirement documents are defined by type and associated with a Requirement Type.
The exercise CD supplied with the Student workbook contains the RequisitePro project (packaged as a self-extracting file: RU e-st.exe).

## Slide 21
Notes: <footer>
<header>