## Slide 1
IBM Software Group
®
Mastering Requirements Management
with Use Cases Module 9: Manage Changing Requirements

## Slide 2: Objectives
Describe techniques for managing change.
Gain control of the requirements’ input, output, and process.
Use a requirements repository.
Measure status and change periodically.
Trace requirement relationships through the lifecycle.
  Follow a single channel for approval of requests.
Use configuration management.
Notes: In this module you discuss various ways to manage changing requirements.
An iterative process allows you to refine the model in smaller increments at each iteration and helps us maintain control of the changes throughout the product lifecycle.
Use this slide to explain where we are in the class:
In this module we discuss some ways to handle changing requirements.

## Slide 3: Where Are We in the Requirements Discipline?
Notes: Where does Managing Changing Requirements workflow detail fit in the development process?
The workflow detail called “Manage Changing Requirements” in the Rational Unified Process represents activities you might undertake to help you manage change throughout the lifecycle of the system’s development.
Where is this done in your own software development process?
If presenting this course on-site at a company not using RUP, discuss the activities they use to accomplish this objective.

## Slide 4: Manage Change: Activities and Artifacts
Notes: The purpose of this workflow detail is to:
  Evaluate formally submitted change requests and determine their impact on the existing requirement set.
  Structure the use-case model. (Covered in Module 10.)
  Set up appropriate requirements attributes and traceability.
  Formally verify that the results of the Requirements discipline conform to the customer's view of the system.
Changes to requirements naturally influence the models produced in the Analysis & Design discipline, as well as the test model created as part of the Test discipline.
Traceability relationships between the requirements identified in the manage dependency activity of this discipline and others is the key to understanding these effects.
Another important concept is the tracking of requirement history. By capturing the nature and rationale of requirement changes, reviewers (in this case, the role is played by anyone on the software project team whose work is affected by the change) receive the information needed to respond to the change properly.

## Slide 5: Why Do Requirements Change?
Our understanding of the problem improved.
The problem being solved changed.
We failed to ask the right people the right questions at the right time.
We failed to create or follow a process to help manage change.
The users changed their minds or their perceptions.
The external environment changed.
Notes: <footer>
<header>
Have you ever worked on a project where there were no changes in the requirements from the initial agreement through the end of the project?
Ask the students to share experiences of when they have seen requirements change in a project.
Has anyone ever worked on a project where there were no changes in requirements from initial agreement through the end of the project?

## Slide 6: Gain Control of Requirements
Weinberg, ‘95
Sources
of Requirements
Agreed-upon
Requirements
Requirements Process
Gain control of requirements.
  Input
  Output
  Process
Notes: Why is scope management so hard? It is because the requirements change and other environmental factors (such as resources, budget, and so on) change around us.
So, you need to have an ongoing process that assures the team that the amount of work you are planning to do stays doable and under control.
The way you gain control is to make sure everything goes through a single channel. This is covered in the upcoming slides.

## Slide 7: Gain Control of the Requirements Input
Weinberg, ‘95
Official Sources
  Requirements specifications
  Customer requests
  Marketing department
  Bug reports and enhancement requests
  Competitive analysis
Unofficial Sources (Leakage)
  Enhancements mentioned by distributors at a convention
  Direct customer requests to programming
  Inserted by programmers with “careful consideration” of what’s good for the customer
  Shipped mistakes that must be supported
  Hardware features that did not get in or do not work
  Knee-jerk change of scope reaction to competitors
  Programmer’s “Easter Eggs”
Notes: Note: The actual sources (people) are the same for both columns, such as customers, marketing, and developers.
What is the difference between the two columns? Adherence to an agreed-upon process, rather than ad hoc, uncontrolled input. The sources are not the problem, but they must be handled within a process.
What do you do about unofficial sources?
It is important to understand that all of your stakeholders have a vested interest in the outcome of the system. As such they are valid sources of requirements. The important thing is to recognize that and treat the feedback they provide in a controlled manner.
  Recognize that requirements come from many sources.
  Know your sources.
  Accept that the interests are legitimate.
  Create an explicit negotiation process.
  Develop a process that guarantees all requirements funnel through one channel.
  “Batch” requests.
  Consult CCB (Configuration Control Board).
  Involve product managers.
An Easter Egg is an unwanted feature that is hidden deep inside an application. It is usually activated by an obscure sequence of keystrokes. For example, the developers at Microsoft buried a flight simulator inside Excel 97.
Ask: What do the two columns have in common.
Answer: The same people appear in both columns.
Ask: What is the difference between the two columns?
Answer: Process.
The point to emphasize about this slide is that the same people are in both columns. The difference is process. The column on the left has process to control the input of requirements to the project. The column on the right bypasses any process.
To activate the Excel 97 flight simulator try the following:
Open a blank worksheet in Excel 97.
Press F5 (go to) and type in the range X97:L97, then click OK.
Now press Tab once (this should put you in cell M97).
Press Ctrl+Shift while clicking once on the chart wizard button (the blue-yellow-red bar chart icon).
After a few moments, you will be flying over an eerie fractal landscape. Fly around awhile and soon you'll notice a mesa with a shallow depression and a small scrolling shrine to Excel 97 and those who made it happen.
When you are done, exit the screen by pressing Esc.
The site: http://www.eggheaven2000.com/index.html contains a list of many Easter Eggs in circulation.

## Slide 8: Gain Control of the Requirements Output
Weinberg, ‘95
Document the requirements.
  Write them down.
  Collect requirements in a central repository.
  Make requirements accessible to all stakeholders.
  Keep them reasonably stable.
  Control the changes (avoid “scope creep”).
Use requirement attributes and traceability.
  Gather useful information from the right people.
  Attributes/traces in a repository along with requirements.
Notes: The key is to keep the requirements visible. Write down what is agreed upon and accessible to all team members.

## Slide 9: Gain Control of the Requirements Process
Weinberg, ‘95
Process support
  Iterative development
  Requirement reviews
  Change management
Resource support
  People
    Staffing
    Training
  Tools
    Repository
    Network
    E-mail
    Word processor
Customer and User inputs
Marketing
New Feature
New
Requirement
Bug
Approved Decision Process
(CCB)
Single Channel
for Approval
Change Request (CR)
Reqt
Design
Code
Test
Maint
Help Desk
User inputs
Coders inputs
Testers inputs
Notes: It is important to provide support for requirements management, including both process and resource support.
As defects and enhancement requests (hereafter both called a change request) come in during our lifecycle, intercept them and pass through a single approval channel.
The single channel of approval may be one person (such as a project manager) or a group of representatives (Change or Configuration Control Board (CCB)).The CCB should have representatives from each of the relevant groups.
The CCB examines each change request and determines the appropriate course of action. The course of action may be to simply fix a bug because a requirement was not implemented correctly, or it may involve changing an existing or creating a new requirement.
If the change request involves a change to the requirements set, the change request is used as input to writing the requirement. It does not become the requirement. Remember, requirements must be unambiguous, consistent and verifiable. Change requests are typically not written with these measures in mind.

## Slide 10: How Does a Repository Help Manage Change?
Requirements
Database
Documents and
Attributes
Queries and
Reports
Notes: <footer>
<header>
Here is architecture that may be used for organizing documents and maintaining project requirements and attributes in a central database. The database is used for collecting metrics, generating reports, and answering queries relating to requirements within the project.
Traceability, which is a very powerful tool for managing change, is very difficult to do manually. A database helps manage change by automating traceability: links between requirements are automatically maintained, and it is easy to find other requirements linked to a particular requirement.
A central database also helps manage change by automating the collection and reporting of statistics about requirements. For example, a repository should be able to answer questions, such as the number of requirements that have not yet been approved.

## Slide 11: Metrics Help Manage Change
Create statistical reports for project management.
Project
database
Requirements
Database
Project Metrics
(MS Excel)
Notes: A repository provides the ability to compile statistics, or metrics, about the project requirements, requirement attributes, relationships, and revisions. These metrics can be used to help manage changing requirements.
Project managers and system analysts can use metrics to assess project status, progress, and expected performance. Meaningful data can be dispersed to team members, management, and customers.
Use requirement metrics to retrieve information for evaluating the status and changes in a project: priorities, workloads, the addition of new requirements, and changing or unstable requirements.
A repository should provide the ability to compile statistics about the project requirements.

## Slide 12: What Metrics Help Manage Requirements?
How many use cases do we have?
What critical features haven’t been approved?
What is the estimated cost of the proposed changes?
How many changes since the last review?
  Who authorized the change?
  What is the impact of the change on the testing schedule?
  Are there fewer changes this week than last week?
Notes: <footer>
<header>
The white paper, Metrics for Requirements Management, has more discussion about requirements metrics for project management.
The questions are examples. Bring up other examples. Ask the students for examples they use.
Some of these examples are static snapshots of the requirements, such as the number of use cases we currently have. Some of these examples help to analyze trends, such as the number of requirements that have changed over time.

## Slide 13: How Does Traceability Help Manage Change?
Business needs
drive
customer needs
which drive
user needs
which demand
product features
that drive
software requirements
that developers
implement and test and document
E . Magaziner ‘96
Notes: Tracing requirement links one requirement to other related requirements.
Traceability helps ensure that you are building the right system. Tracing from one requirement to related requirements also helps ensure that if a requirement is changed, then related requirements also reflect that change.
For example, if a customer no longer needs a particular part of the problem solved, then what features, software requirements, and test requirements can be eliminated?
The slide presents some of the different levels of requirements you may wish to trace.

## Slide 14: Why Use Requirements Traceability?
Assure quality
  Verify that the implementation fulfills all requirements.
  Verify that the application does only what was intended.
Analyze impact of a change
  Find related requirements.
  Inspect related requirements.
Notes: <footer>
<header>
One of the keys to effective change management of requirements is traceability of requirements to other project elements.
Requirements traceability is a proven technique for assuring quality. The technique is recommended by standards and assessment groups, such as IEEE and CMM. It is also mandated by many organizations, such as the Department of Defense (DoD), and the Food and Drug Administration (FDA).
Traceability helps verify that an application does only what it was intended to do. We can trace from each implementation object back to the requirements it satisfies.
Traceability also helps verify that the implemented software fulfills all requirements because we can trace from each requirement to the implementation objects that implement it and to the tests that test it. If some requirement does not trace to an implementation object, then the requirement has not been implemented.

## Slide 15: Determine Your Requirement Traceability Strategy
Stakeholder
Requests
Design Model
Supplementary
Specification
End-User Documentation
Materials and
Training Materials
Use-case
Model
Vision
Test Model
Features
Software Requirements
Needs
Business
Rules
Notes: The first step is to establish your requirements structure and the relationship of different requirements types to each other.
Based on this structure, you need to set up traceability links between all associated requirements or other project elements.
  Trace top-level requirements to detailed requirements.
  Trace requirements to design.
  Trace requirements to test procedures.
  Trace requirements to user documentation plans.

## Slide 16: Trace Requirements to Each Other
Traceability links verify that all lower-level derived requirements are consistent with stakeholder needs.
Notes: Here are some types of links that may be appropriate in our requirements.
You may trace a feature directly to a use case. By tracing a feature to a use case, you can verify that each use case is derived from a feature that is directly related to a stakeholder need.

## Slide 17: Impact Analysis by Traceability
Links to requirements that changed are marked “suspect.”
Suspect links must be resolved by the user.
Before edit
Reqt. A ….
“if return value > $5”
Reqt. B
Reqt. C
Reqt. A…
“if return value > $2”
After edit
Reqt. C
Reqt. B
Notes: RequisitePro provides what are called “suspect links,” which can notify that an associated requirement has changed.
All directly related requirements should be reviewed to assess whether they are affected.
Why is the link from Requirement B to Requirement C not marked as suspect?
These suspect links can only be resolved manually by actually looking at the changes and the affected requirements.
RequisitePro provides what are called “suspect links,” which notify you that an associated requirement has changed.
Why is the link from Reqt B to Reqt C not marked as suspect? Because it will only go suspect if B changes.
All directly related requirements should be reviewed to assess whether they are impacted.
These can only be resolved manually by actually looking at the changes and the affected requirements.

## Slide 18: View Relationships: Traceability Matrix
Shows relationship between two requirements.
Notes: <footer>
<header>
Here is a way you might view the traceability links using a requirements management tool, such as Rational RequisitePro.
A traceability matrix presents a two-dimensional view of the traces from one requirement type to the same requirement type or another requirement type.

## Slide 19: View Relationships: Tree Report
Shows the full hierarchy of traceability links.
Notes: The Tree view expands a particular requirement or set of requirements so that you can see its full depth of traceability.
The Tree view allows you to expand a particular requirement so that you can see its full depth of traceability.
You might also want to point out the associated attributes that are also contained in the repository for each of the requirements in the right panel (not shown in this screen shot).
Mention that students will see more of this during the RequisitePro product training if they are attending.

## Slide 20: What Is Wrong with This Picture?
Use Cases
Supplementary
Requirements
Tests
Implementation Objects
Features
FEAT1
FEAT2
FEAT3
SUPL1
SUPL2
SUPL3
TST1
TST2
TST3
UC1
UC2
Notes: All top-level requirements should trace to a software requirement (either within a use case, a supplementary spec, or a formal SRS) and eventually to tests and implementation objects.
Use this slide for a class discussion.
Ask: Have you ever seen those children’s puzzles where there is a drawing with things out of place, and the children have fun finding what is wrong with the picture? (Like a shoe on top of a house.) There used to be a drawing like this every month on the back cover of a magazine called Highlights for Children.
What is wrong with this picture?
[Example answer: SUPP3 does not trace from any FEAT. So where did that detailed requirement come from?]
Use this slide to emphasize how traceability helps you easily discover what requirements have not been implemented and what things in the implementation do not trace back to any requirement.
Then note that the “Tree view” in RequisitePro is exactly the same as the tree in this exercise. By looking at the Tree view, you discover the requirements that have not been implemented or tested and the implementation objects that do not trace back to user needs.

## Slide 21: Traceability Queries Help Manage Change
Requests not linked to product features.
Status of tests on use cases in Iteration #3.
Supplementary requirements linked to tests with status of “untested.”
Results of failed tests in order of criticality.
Features scheduled for this release, the stakeholder requests they satisfy, and their status.
Notes: <footer>
<header>
Traceability can supply managers and project leaders with valuable information for managing changing requirements.
What types of questions might you ask that could be answered by knowing about the links between the requirements?

## Slide 22: Discussion: Traceability
How would you link each feature to a use case or supplementary specification in our requirements?
What should we do about requirements that don’t trace?
Notes: Look at each of the stakeholder requests and features (from our exercises 5.1 and 6.1) for our class project and set up a sample traceability for a few of them through your use-case model.
Look at each of the stakeholder requests (needs) from Exercise 5.1 and the initial features from Exercise 6.1 for the class project. Set up a sample traceability for a few of them through your use-case model.
Recommended:
Whole-class discussion.
Estimated Time:
5-10 minutes.
If you have time for a more extended discussion, consider the following questions as well.
What is similar between the use cases and the features? [Answer: System functionality.]
What different perspectives on functionality do stakeholder requests, features, and use cases have? [One of many answers: Features are described from the system perspective, use cases are named from the user perspective.]
What do use cases show that features do not show? [The actors, the interactions, etc.]
What is the advantage of having a list of needs?
What is the advantage of having a use-case model?
What is the advantage of having a list of needs AND a use-case model?

## Slide 23: Configuration Management in Requirements
Prevent unauthorized change.
Preserve revisions of requirements documents.
Retrieve previous versions of documents.
Allow a managed baseline release strategy.
Prevent simultaneous update of documents.
Notes: <footer>
<header>
It is important to keep track of the change history of requirements and the requirement documents. Configuration management of requirements is important for the same reasons that configuration management of source code is important.
ASK the students:
How do we accomplish bullet #1?
Answer: CCB, single channel.
It is important to keep track of the change history of requirements and requirement documents.
Tracking change history is done at a requirement level in RequisitePro, but needs an external application, such as Rational ClearCase, VSS, or PVCS, to keep history of document changes (as far as reproducing previous versions of documents).
Configuration management is covered more in the RequisitePro training. Try not to get pulled into discussing the tool aspects too much or you will not have time to cover all the subjects. You may defer most of the tool discussions to the RequisitePro training session.

## Slide 24: Manage Changing Baselines
When do you freeze the specification?
Notes: <footer>
<header>
Do you “freeze” your requirements specifications? If so, when? What does this mean?
Story about California lawsuit: Vendor delivers code to letter of specification. Customer ignores delivery and refuses to pay. Vendor sues. Deal settles in favor of customer. Theory is the unreasonableness of specifying the exact specs three years earlier.
How much do you allow the specifications to change?
Two extremes:
  Freeze the specification at the end of the requirements phase (of a waterfall method) and do not allow any changes. The problem with this extreme is that it probably will not be at all feasible.
  Never freeze the spec and allow changes up until when you deliver. The problem with this extreme is that it is difficult to assure quality if you never have a solid baseline against which to test.
The best option is somewhere in between: freeze late enough to allow the customer reasonable changes, yet early enough to assure that the product is adequately tested before it is shipped.
An iterative approach helps with this problem because the scope of the specification can be reviewed during the iteration assessment at the end of each iteration.

## Slide 25: Review: Managing Changing Requirements
What are some reasons requirements change?
How does a Change Control Board (CCB) help with scope creep?
What are benefits of a requirements repository?
How can requirements traceability help manage change?
What are some benefits of keeping your requirements under configuration management?
Notes: 1.
2.
3.
4.
5.
Use these questions to monitor the students’ level of understanding and to help them review.
Tell them they can look back through the material to get the answers.
Give them time to answer.