## Slide 1
IBM Software Group
®
Mastering Requirements Management
with Use Cases Module 7: Manage the Scope of the System

## Slide 2: Objectives
Describe the steps to manage scope.
  Define system scope (resources, budget, time).
  Establish requirements baseline.
  Use attribute values to prioritize requirements.
  Prioritize use cases.
List ways to manage expectations.
Notes: To some, scope management means change management. In the RUP it is used in the sense of setting boundaries for each iteration.
Scope management is maintaining the “healthy tension” between what the customer wants (maximum features) and what developers believe they can deliver in a fixed time frame. It is essential for the developer to get the agreement of the customer on the baseline set of features to develop in the system to be built.
A good way to achieve the balance between customer desires and developer resources is by using iterative development and providing incremental “slices of the pie.” That way, the priorities can be reassessed at the end of each iteration.
Emphasize:
  Healthy tension.
  Importance of gaining and maintaining agreement on scope decisions.
  Importance of iterative development. You can not anticipate perfectly how long it takes to do things, so you have to regularly revisit scope decisions.
  Use of attributes to set scope.

## Slide 3: Where Are We in the Requirements Discipline?
Notes: In this module, we are focusing on prioritizing and setting a baseline scope for the system development in the current release.
The ideal time to decide on what is in the baseline scope of features we actually develop is after the system is defined (Module 6) and before we have put a lot of time into refining the details (Module 8).
Where does Manage the Scope of the System workflow detail fit into our development process?
The Managing Scope Workflow Detail in the RUP is performed after the system is defined, but before refining the definition. We do not want to waste time refining parts of the system that are outside the scope of the current version of the system.
Where is this done in your own software development process?
Remember, the diagram above shows just one iteration of the process, not the entire requirements management lifecycle.

## Slide 4: Manage Scope: Activities and Artifacts
Notes: In RUP , the purpose of this workflow detail is to:
  Define input to the selection of requirements that are to be included in the current iteration.
  Define the set of features and use cases (or scenarios) that represent some significant, central functionality.
  Define which attributes and traceabilities to maintain.
Although project scope should be managed continuously, it is easier to make informed decisions after identifying most actors, use cases, and supplementary specifications. The system analyst applies customer priority, effort, cost, risk values, and other requirements attributes to more accurately rank the development priorities. This enables the architect to identify the architecturally significant use cases.
The Iteration Plan is developed in parallel by the Project manager. The Iteration Plan defines the number and frequency of iterations planned for the release.
The scope of the project defined in Managing Scope has a significant impact on the Iteration Plan because the highest risk elements within scope are planned for early iterations. Other important outputs from Managing Scope include the initial iteration of the Software Architecture Document and a revised Vision that reflects system analysts’ and key stakeholders’ better understanding of system functionality and project resources.

## Slide 5: Scope Management
System to build
Needs
Software
Requirements
Design
Test
User Doc
Capture
Features
Traceability
Solution Space
Problem
Space
Development Team
User/Customer
Problem
Problem
Notes: <footer>
<header>
Scope management is maintaining a “healthy tension” between what the customer wants (maximum features) and what development believes it can deliver in a fixed timeframe. It is essential for the developer to get agreement from the customer regarding a baseline set of features to develop for the system to be built.
A good way to achieve the balance between customer desires and developer resources is by using iterative development and providing incremental “slices of the pie.” Then, the priorities can be reassessed at the end of each iteration.
The ideal time to decide what the baseline set of features we will actually develop is after the system is defined (Module 5) and before we have put a lot of time into refining the details (Module 7).
The following is a list of tips for avoiding scope creep, but allowing change:
  ‘Real’ requirements: Identify what is really needed for the business objective-prototyping, iterative development.
  Minimum requirements: A conscious practice of a minimum requirements strategy, no ‘gold plating’, no including what ‘might be needed.
  All requirements should be recorded and identified by source.
  Realize all requirements have a cost and schedule impact.
  The use of an agreed negotiation and sanctioning process (it need not be heavyweight).
  All requirements come (in the end) through a well-identified channel, not from various and sundry random sources.
  Expectation management and communication with the customer about what will be in each iteration. This helps uncover hidden requirements, unknown to the naïve developer but assumed by the domain-experienced customer.
Animation: A vertical dotted line appears in the pyramid after two seconds. Then a mouse click sets the user/customer and development teams arrows to appear.
Use the pyramid you drew on easel paper to further position this module. Point to or draw a line from the top of the pyramid to the bottom. We do not waste time refining parts of the system that are outside the scope of the current version of the system. This is reflected in the line through the pyramid: by taking a little off the top of the pyramid (focus on the needs and features that you can really accomplish), you take a lot (of work refining the requirements) off the bottom of the pyramid.
If presenting this course on-site at a company not using RUP, discuss the activities they use to accomplish this objective.
Mention the “healthy tension” between what the customer wants and what the developer can supply.

## Slide 6: Define the System Scope
Time
Resources
$
Budget
Scope
Notes: In this module, you focus on what can be done realistically to take the fixed amount of resources and choose the best value to produce for the customers. Of course there’s always overtime, but you also want to avoid eventual burnout and be in this for the long haul, pacing yourselves for a marathon, rather than a sprint.
The scope of a project is defined by the set of requirements allocated to it. Managing project scope to fit the available resources (time, people, and money) is key to managing successful projects. Managing scope is a continuous activity that requires iterative or incremental development, which breaks project scope into smaller, more manageable pieces.
Refer back to our discussion of this slide (and the following slide) in Module 0, About This Course.
See Student Notes for points to emphasize.

## Slide 7: Establish Requirements Baseline
Requirements Baseline
The set of features that constitutes the agreed upon basis for development and that can only be changed through a formal procedure.
How do we know what the needs are?
How do we determine priority?
Where do we set the baseline?
Feature 1: The system must...
Feature 2: The system must...
Feature n: The system must...
Time
Project
Start Date
Target
Release Date
Notes: How do we reach agreement on what features should be included in our project? Where would we set our baseline commitment for delivery?
The key is to under-promise and over-deliver but not too much! We want to maintain our credibility.
What needs of our stakeholders do the features represent?
How should features be prioritized?
What factors might influence the order in which we rank the features?
Refer to our discussion of this slide in Module 1.
The implication here is that this baseline is compiled quite early. This is possible because it is a feature list and so not the final elaborated form of a requirement-the use case.

## Slide 8: Uses for Requirement Attributes
Attributes link project elements
= Filter
FEAT 10
Approved Low High
FEAT 13
Proposed Medium Low
FEAT 40
Approved High High
$$$
$$
$
Cost
Effort
Risk
Status
Priority
Notes: <footer>
<header>
Once you have a list of features in the baseline scope, the features need to be allocated to iterations so they can be implemented in a manner that removes the project risk and delivers important functionality as early as possible. Attributes play a key role in this decision process.
Requirement attributes provide a link between requirements and other project elements. For example, “status” provides the current status of each requirement and “effort” estimates the work involved to do each requirement. Among the uses for requirement attributes are:
  Managing project scope
  Assigning resources
  Scheduling
  Assessing status
  Calculating software metrics
  Managing project risk
  Estimating costs
  Assuring user safety
Attributes can be specified for all types of requirements: needs, features, use cases, supplementary requirements. The attributes to collect at each level are based on what information is needed for management reports and other uses.
The funnel icons represent a typical filter that an architect may apply when analyzing requirements to help make management decisions. In the above example the filter would be: “Show me all requirements with a status of APPROVED and a risk of HIGH RISK and a priority of HIGH and an effort of LOW.”
Maybe your resources are limited, so that is a key factor in the lifecycle or some requirements are necessary or mandatory for release. With attributes, you are able to see the impact each requirement has on the project.
Use examples to illustrate these uses of attributes. For example, by adding up the estimated costs of each requirement, you get an estimated total cost for developing the entire system.
Ask: How would you use requirement attributes to assess project status?
Of course, you cannot use requirement attributes for managing a project unless you have recorded the attribute values for each requirement. For example, you cannot use the requirement cost attribute for estimating total cost unless you have recorded cost for each requirement. You need to have good data before you can use it.

## Slide 9: Use Cases are Written and Implemented Iteratively
Iteration n
Use Case A
[scenario 1: main flow]
[scenario 2: main flow, alt flow 1]
[scenario 1:
main flow]
Use Case B
Iteration n + 1
[scenario 2:
main flow,
alt flow 1]
Use Case B
Iteration n + 2
[all remaining
scenarios
and flows]
[scenario 3: main
flow, alt flow 2]
[all scenarios
and flows]
Use Case A
Use Case B
Use Case C
Notes: Detailing random flows in a use case results in a fragmented specification that cannot really be implemented and tested successfully. When you detail flows in an iteration, it makes sense to detail them so that each flow forms part of a complete story (scenario) that can be implemented and tested. Therefore, based on selected scenarios for a given iteration, you elaborate the flows that are part of specific scenarios. Developers and testers can then use these scenarios to implement and test.
A given use case is usually not completely written and implemented in a single iteration. Instead, each iteration focuses on a subset of the use-case scenarios. The scope of the iteration is driven by several factors:
  The top risks to the project.
  The functionality required of the system.
  The time allocated to the iteration.
  The phase and its specific objectives.
The more architecturally significant scenarios are addressed in the early iterations.
Animation: First mouse click shows Iteration+1 and the second click shows Iteration + 2.
There is some confusion over whether or not you detail scenarios or flows in an iteration.The confusion is similar to that in OOAD between objects and classes.You write classes to implement objects (you do not write objects, you write classes). An analyst will write flows in order to allow the developers to implement scenarios (you do not write scenarios).
Remind the students that you are allowed to write a use case completely and not implement all of it in a single iteration. There is an implication in this slide that all scenarios written in an iteration are implemented in that iteration (which may or may not be true in reality).

## Slide 10: Prioritize the Use Cases
2. Select the scenarios for architectural iterations based on flows that:
  Represent significant, central functionality.
  Have a substantial architectural coverage.
    Exercise many architectural elements/interfaces.
  Stress a specific, delicate point of the architecture.
  Have been identified as high risk.
3. Prioritize scenarios for future iterations.
Consider use cases linked to features in the baseline scope.
Architect
Handout
RUCS9:
Software Development Plan
Notes: The first few iterations in a project are sometimes called the architectural iterations because these iterations are used to test out the architecture.
Based on the use cases tied to features in the baseline scope, the software architect decides how to order or prioritize the use cases or scenarios across the iterations.
It is very important to establish a sound architecture in the early iterations, so that it provides a solid foundation for the rest of the project. Therefore, use-case scenarios of architectural significance are done first. How does the architect decide what use case(s) are of architectural significance? The list on the slide is the main criteria that the architect will use in making these decisions.
Architecturally significant scenarios are discovered by looking at the flows that describe the most architecturally significant functionality. The architect then maps those flows to one or more scenarios. Those use-case scenarios are assigned to the first architectural iteration.
After deciding on use cases scenarios for the first iteration, you decide the approximate sequence for future iterations using the same criteria described above.
At the beginning of the project, tentative priorities are assigned to all the use cases. But, during the assessment at the end of every iteration, you may need to revise the order in which use cases are assigned to future iterations.
As the project moves from phase to phase, the criteria for prioritizing use cases changes. During Elaboration you select use cases or scenarios to mitigate the technical as quickly as possible. During Construction you will select use cases or scenarios to deliver essential functionality before non-essential functionality (80:20 rule).
Emphasize the criteria to be used for making the decisions about prioritizing use cases.
Ask the class: For the class project, what use cases would you choose for the first iteration? Why?
After deciding on use cases in the scope, we order the use cases across the iterations. The software architect has the lead role in deciding on the sequence for doing the use cases. The key criteria for prioritizing the use cases is to mitigate risk and to incrementally provide essential functionality.
In RUP®, assigning scenarios to iterations is called “prioritizing” them. Note that this is a different meaning for “prioritizing” than setting a baseline.

## Slide 11: Prioritize the Use Cases (cont.)
2. Select the scenarios for the iteration based on the flows that:
  Trace to high-priority stakeholder requests.
  Represent the main use of the system (80:20 rule).
  Are related to features that, once delivered, allow you to receive an incremental payment.
  Provide a key differentiator to major competitors.
3. Prioritize scenarios for future iterations.
Consider the priority of stakeholder requests and features in the baseline scope.
Analyst
Notes: The system analyst is interested in prioritizing use cases (or scenarios) based on high priority features that trace to different flows. There are many factors that influence how a system analyst prioritizes his/her use cases. Typically they are concerned with getting that 20 percent of functionality that will solve 80 percent of the stakeholder's needs implemented as soon as possible. By definition, these 20 percent are usually the highest priority requirements.
Systems analysts are not concerned with the technicalities of implementing a use case–that is the concern of the architect. For this reason, a balance between the system analyst’s and the architect’s desires must be reached.
Remind the students. We implement scenarios based on the features that trace to specific flows. By using scenarios we will always ensure that we are describing, implementing and testing a complete story.

## Slide 12: Exercise 7.1: Prioritize Requirements Using Attributes
Review feature matrix and attributes.
Determine relative importance of attributes.
Prioritize features.
Decide on baseline scope.
Notes: See Student Workbook Exercise 7.1: Use Attributes to Prioritize Requirements.
In this exercise you will use attributes to prioritize the features and determine the baseline scope of the system.
For ease of comparison, list all the requirements (not just 2/3); and list them in rank order (which to do first, second, etc.) rather than requirement order as on the matrix.
Recommended:
Give the following scenario to start the exercise:
Students are playing the role of the VP of Engineering. The Development Manager has just told them that they only have the resources to accomplish 2/3 of the work shown on this feature list in the first release of this product.
They have to catch a cab to the airport in 20 minutes [so they have no time to go back to talk with the customer]. What requirements would they recommend for the baseline scope?
Do this exercise in small groups. Refer the students to Exercise 7.1 in the Student Workbook.
Have each group list its ranking of the features on the easel.
As a whole class, discuss the rankings and the reasoning behind them. Discuss the discussion topics at the end of the exercise.
Estimated Time:
20 minutes for small group work.
15 minutes for the whole-class discussion.

## Slide 13: Process Helps Manage Scope
Scope management and change management are inextricably linked.
Customer and User inputs
Marketing
New Feature
New
Requirement
Bug
Approved Decision Process
(CCB)
Single Channel
for Approval
Change Request (CR)
Reqt
Design
Code
Test
Maint
Help Desk
User inputs
Coders inputs
Testers inputs
Notes: A key factor in managing scope is an effective change management process. As requests come in during our lifecycle, intercept them, and pass through a single approval channel.
Requests can then be assessed according to criteria such as: origin, customer priority, support of business goals, and impact on schedule.
The single channel of approval may be one person (like a project manager) or perhaps a group of representatives (for example; a CCB, Change or Configuration Control Board). The CCB should have representatives from each of the relevant groups.

## Slide 14: Manage Expectations
Why manage expectations?
  So customers understand why you are deferring functionality
  People perceive things differently
  Things happen
Gause & Weinberg, 1989
A new car!
A new car!
Notes: One of the keys to having happy customers at delivery time is to manage their expectations of what they are to receive.
This is key on both the customer (especially) and the developer side.

## Slide 15: How to Manage Expectations
Understand customer expectations.
Limit the expectations as appropriate.
Include the source of the limitation.
Under-promise and over-deliver.
  Keep the possibilities open.
Notes: Communication is very important; no surprises.

## Slide 16: Improve Your Negotiation Skills
Fisher, Ury, Getting to Yes, 1991
Improve your skills at every opportunity.
Start negotiations with high demands, but don’t be unreasonable.
Separate the people from the problem.
Focus on interests, not positions.
Understand your Best Alternative To a Negotiated Arrangement (BATNA).
Invent options for mutual gain.
Use diplomacy.
Notes: Negotiation skills are key to any successful, multi-party program. Improving these skills is a normal, professional activity that everyone should spend time on.
This information is from Getting to Yes, by Fisher and Ury. Fisher and Ury worked with the Harvard Negotiation Project, who studied high-level (mostly diplomatic) negotiations and evaluated what made them successful.
The concept of BATNA (Best Alternative To a Negotiated Agreement) encourages you to also look at the consequences of not getting an agreement. How important is that to you? What if the customer cancels the project? This gives you a bottom line from which to work.
The key is to focus on the interests of all involved and attempt to come up with creative options that would satisfy both sides.
The information on this slide is from the Fisher & Ury book: Getting to Yes. These men worked with the Harvard Negotiation Project, which did studies of high-level (mostly diplomatic) negotiations and what made them successful.

## Slide 17: The Product Champion
Prevents projects from drifting into a technical or political abyss.
Helps manage project scope.
Owns the product vision.
Advocates for the product.
Defends against feature creep.
Negotiates with management, users, and developers.
Maintains a balance between customer needs and what can be delivered on time.
Represents the official channel between the customer and the development team.
Notes: The product champion is a very important, yet often intangible, aspect of having a successful project.
Usually this is not a job title, but a role played by a key individual.
Would you want to have a product champion on the development side or the customer side?
At what level in your company would this person need to be at to be effective?
The notion of a product champion is supported by the research performed by the Standish Group (refer to Module 2). Their findings were: “Without a staunch project champion with a solid business vision, projects can drift into a technical or political abyss.”
Relate this slide back to the Standish CHAOS Report slide in Module 2. “Without a staunch project champion with a solid business vision, projects can drift into a technical or political abyss.”
This is a good time to have people in the class share stories of projects they have been involved with, in which a “product champion” (or the lack of one) was key in making or breaking a project.
Usually this is not a job title, but a role played by a key individual.
You may want to have one on both the development side and the customer side.
At what level in your company would this person be to be effective? (The key is that they must have enough authority to make things happen.)

## Slide 18: Exercise 7.2: Prioritize Scenarios
Look at the features in your baseline scope.
Look at the use cases in your project.
What use cases/scenarios would you choose in the first iteration? Why?
What else should you consider?
Scope your project.
Look at the scope of the project.
What use cases/scenarios should be implemented in the first iteration? Why?
In what sequence should the use cases/scenarios be implemented?
What else should you consider?
Analyst
Architect
Notes: Class Discussion: Lead the whole class in a discussion to identify which scenarios they will detail in module eight. Tell the students that they are in the Construction phase.
Note: If you do not have time for this exercise just select some scenarios and point out that ordinarily you would plan the detailing.
Identifying scenarios involves tracing features in the baseline scope to individual flows in a use case. Once you have identified the flows, you identify a scenario that includes the flow.
Use the feature list from exercise 7.1 and the use cases that each team has identified in module six. Point out that not all of the use cases have been outlined so the students will have to use their imagination to identify architecturally significant scenarios.
Depending upon the use case the groups are focusing on, the sample list of features may not be exhaustive enough. So be prepared to play the role of the customer and architect.
List the use cases and scenarios on the whiteboard. Refer to the example use cases RUCS6.1 and RUCS6.2 in the case study for examples of scenario lists.
Estimated Time:
15 minutes for the whole-class discussion.
See Student Workbook Exercise 7.2: Prioritize Scenarios.

## Slide 19: Review: Manage the Scope of the System
How does a CM process support scope management?
How are attributes useful in managing scope?
How much of a use case do you detail in an iteration?
What are the roles of the architect and the analyst in managing scope?
Why is it important to manage expectations? How is it done?
What is the role of the product champion?
Notes: Answers
1.
2.
3.
4.
5.
6.
Use these questions to monitor the students’ level of understanding and to help them review.
Tell them they can look back through the material to get the answers.
Give them time to answer.