## Slide 1: WebSphere Version Migrations
Migrating from WebSphere Application Server 3.5 to 5.0

## Slide 2: Migration is More than Just Code
Development Environment
  IDE
  SCM
  Other tools
Developer Skills
Application Code
  Custom code
  Libraries
Development Test Runtime Environments
Administration Skills
QA/UAT/Pre-production Runtime Environments
Production Runtime Environment

## Slide 3: Overview
Description
  Migration is an inevitable part of enterprise application ownership. This session will arm you with what you need to know to be successful with migration of WebSphere Application Server v3.5 to v5.0. During this session, we will discuss the activities involved with migration, construction of a migration plan and estimation of the cost of migration.
Entry Skills:
  WebSphere Application Server 3.5 development or administration
Exit Skills:
  General knowledge of the issues faced during migration
  An appreciation for the kinds of activities that migration involves
  General knowledge of major technology changes between WebSphere Application Server v3.5 and v5

## Slide 4: Migration Challenges
Significant changes to specifications
Development environment changes
Administration changes
Scheduling
  How do you work migration into your current delivery schedule?
Rolling migration of Production Runtime
  System must remain live while migration occurs

## Slide 5: Some Specific Issues
VisualAge for Java replaced by WebSphere Studio
  VisualAge Team Server (Envy) no longer supported
J2EE packaging changes deployment practices
Fundamental changes to administration model
  WSCP, XMLConfig no longer supported
More on this later…

## Slide 6: Migration Roadmap
Assessment
Skills
Development Environment
Code
Runtime Environments
Test

## Slide 7: How long does it take to Migrate?
Standard consulting answer: “It depends” (Sorry)
  Can make educated estimates of some parts of migration
Relatively easy to estimate
  Assessment
  Skills
  Development environment planning and installation
  Runtime migration planning
  Runtime Rollout
Very hard to estimate
  Code migration
  Use of proprietary APIs and services

## Slide 8: Assessment
Understand what you have and what you need to do before you start the migration
  Estimate effort/cost
Review
  Development environment
  Skills
  Runtime environment(s)
  Practices, processes
Typically 5-10 days of assessment effort required

## Slide 9: Skills
Application Development
  Even really bright people need training for WebSphere Studio
    Just too much there
  Fundamentally different environment, different development paradigm, different team programming semantics
  J2EE packaging, some changes to the specs are significant
Administration
  Administration model changes significantly with version 4 & 5
  Even skilled administrators will benefit from formal training
Typically 5 days of classroom training for application developers
  Mentoring after training recommended
Typically 5 days of classroom training for administrators

## Slide 10: Development Environment Planning and Installation
WebSphere Studio
  Application Developer, Integration Edition, Enterprise Edition, etc. ?
  Develop best practices documentation
Third-party tools and libraries
  Supported by WebSphere Application Server 5?
Source Code Management (SCM)
  Must evaluate, select, configure SCM
  Develop best practices documentation
Build process
  Modify/build new
Install/configure development environment
Typically 2-4 weeks

## Slide 11: Runtime Migration Planning
Administrators gain familiarity with new environment
  Install and configure system test environment, other environments
Revise existing processes
  Deployment
  Document
Develop and test “rolling migration” plan
  Keep system and services alive while rolling out new environment
Typically 2-3 weeks

## Slide 12: Runtime Rollout
Many runtime environments
  System test, QA, UAT
  Pre-production, production
“Rolling migration” typically required for production runtime
  Test “rolling migration” on pre-production runtime
Typically 4-8 hours per node (average)

## Slide 13: Development Environment Changes
WebSphere Studio

## Slide 14: VisualAge for Java Sunset
VisualAge for Java is not generally appropriate for v5.0 development
  Can (at least theoretically) use VisualAge for some v5.0 development in conjunction with a build tool like Ant
WebSphere Studio is now the tool of choice for WebSphere development
  Based on open-source Eclipse technology (more later)
Support for VisualAge for Java runs out in December 2003

## Slide 15: WebSphere Studio What?
WebSphere Studio Homepage Builder
  An entry level Web authoring tool for creating and publishing Web sites
  Provides an easy-to-use interface, templates and wizards
IBM WebSphere Studio Site Developer
  A robust, easy-to-use development environment for building, testing and maintaining dynamic Web sites and Web services
WebSphere Studio Application Developer
  An integrated development environment for building, testing, and deploying Java 2 Enterprise Edition (J2EE) and Web service applications
Integration Edition
  A build to integrate solution for accelerated development and integration of complex applications
WebSphere Studio Enterprise Developer
  Brings the power of J2EE, rapid application development to diverse enterprise environments
WebSphere Studio Device Developer
  A comprehensive Java 2 Micro Edition (J2ME) application development environment that can be used to extend existing e-business applications to PDAs, cellular telephone and pervasive devices
Notes: In the spirit of reuse, the contents of this page has been liberated from IBM’s public website.

## Slide 16: Which Studio is Right for You?
WebSphere Studio Application Developer
  J2EE development tools
WebSphere Studio Application Developer Integration Edition
  J2EE development tools
  Enterprise Systems integration (CICS, etc.)
WebSphere Studio Enterprise Developer

## Slide 17: Eclipse/WebSphere Studio
Eclipse is the “Seinfeld” of IDEs
  By itself, it is an IDE “about nothing”
  Plug-ins provide all functionality; even the Java development tools are just plug-ins
Eclipse is an open source development effort
  IBM is deeply involved
  IBM continues to dedicate resources to the effort
  http://www.eclipse.org
  Free
WebSphere Studio is built using Eclipse Technology
  Studio is built on a snapshot of Eclipse
    WebSphere Studio 5.0 is built on Eclipse 2.0
  Provides lots of extended functionality for WebSphere Development
  Not free

## Slide 18: Plug-ins (1/2)
Functionality is provided in Eclipse/Studio by including plug-ins
Everything is a plug-in
  Even the Java development tools are provided as a plug-in
All plug-ins are first class (at least they’re all the same class)
  VisualAge for Java add-on tools are generally very limited in what they can provide
Plug-ins can interact with other plug-ins to provide a very rich development experience

## Slide 19: Plug-ins (2/2)
Third party Eclipse 2.0 plug-ins can be installed into Studio
  Many actually work (YMMV)
Plug-in Central (off WSDD) references “blessed” plug-ins
  These plug-ins are not necessarily supported by IBM
  http://www7b.boulder.ibm.com/wsdd/zones/studio/
Community is developing a large number of plug-ins
  http://eclipse-plugins.2y.net/eclipse/index.jsp
  In general, support for plug-ins must be provided by plug-in provider
Wish list
  Eclipse forums are a great source of information
  Leverage the work of others (a lot of people are building plug-ins for lots of different things)
  You can direct wish list requests to Eclipse forums

## Slide 20: Views and Perspectives (1/2)
Interaction with Studio is done through views
  Views provide different ways of looking at the application artifacts
Perspectives are collections of views
  Can be customized
  Perspectives provide “personalized” development environments for different development needs
Some views:
  Navigator, Java Packages, Hierarchy, JUnit, J2EE, Servers, Data, Debugger
  Task list, Console
Some perspectives:
  Java development, J2EE, Web, …

## Slide 21: Views and Perspectives (2/2)

## Slide 22: Everything is a File
Everything is a file
  Java source, J2EE deployment descriptors, build paths
No method history
  File is the lowest level of granularity
J2EE Deployment Descriptors in XML files
  ejb-jar.xml, web.xml, application.xml
  Generally human readable
J2EE Extended Deployment Descriptors in XMI files
  ibm-ejb-jar-ext.xmi, ibm-ejb-jar-bnd.xmi, CMP mapping information
  ibm-web-ext.xmi, ibm-web-bnd.xmi, …
  Generally not human readable

## Slide 23: Explicit Build Paths
In VisualAge for Java, everything in the workspace is available at build time (source code can reference it)
In WebSphere Studio, the build path must be explicitly set
  By default (unless explicitly indicated otherwise), projects are completely independent of one another
Implicit build path in VisualAge for Java does not actively discourage dependency cycles in Java code
When code is moved into WebSphere Studio, it must be factored into separate projects for different J2EE artifacts
  Studio does not support dependency cycles between projects
  There are workarounds…
For example, it is possible to have utility classes that are referenced by and reference EJBs

## Slide 24: No Hot Method Replace
Hot method replace is supported by JDK 1.4
  Not supported by JDK 1.3.1
Pluggable JVM support
  Can include JDK 1.4
  Can use JDK 1.4 to run Java Projects
WebSphere projects always run on the JDK 1.3.1 JVM provided with the WTE “runtimes” directory
  JDK 1.4 is not supported by WebSphere Application Server 5.0
What does this mean?
  If code is changed while the server is running, the server must be restarted to test those code changes
  Web container will automatically restart when Java source is changed
    Not quite the same as hot method replace…

## Slide 25: Team Development (1/2)
VisualAge Team Server not supported by Studio
May have to select and install new SCM
  Move existing code into SCM
  Time consuming
  History lost
Already using a third-party SCM?
  Existing code hierarchies may need to be changed to conform to J2EE structure
  Some directories may need to be changed (“Web Contents”)
Can simultaneously connect to multiple (and different) repositories
Only the code you explicitly designate goes into the repository
  The VisualAge concept of “everthing in the repository” is gone

## Slide 26: Team Development (2/2)
Equivalence
  VisualAge Project ~= Studio Project
  VisualAge Solution ~= Studio “Team Project Set”
No explicit concept of code ownership in Studio
  Explicit merge functions
Ignore files
  Only interesting source is stored in team repository
  No .class files, generated files, …
  Rule of thumb: default configuration is probably what you want

## Slide 27: The More Things Change…
WebSphere Studio is truly a wonderful product, but there are still issues
Team development is complicated when J2EE deployment descriptors are involved
  Conflict potential when multiple developers adding/changing servlets and EJBs in single project
Some latency to support new Eclipse features
  Some new features of Eclipse 2.1 not currently supported

## Slide 28: Preparing for J2EE in VisualAge
What can you do now
  Upgrade your code to use the latest versions of the specs (VisualAge supports servlets 2.2 and JSP 1.1)
  Factor code elements into a J2EE structure

## Slide 29: VisualAge for Java 4.0 EJB 1.1 Export Wizard
Generates EJB 1.1-compliant EJB deployment artifacts
  ibm-ejb-jar-ext.xmi, ibm-ejb-jar-bnd.xmi, database table schema, CMP mapping information
Does not modify code
  Some code modifications may be required
EJB 1.1 beans will run on WAS v5
  Resulting beans can be further upgraded to EJB 2.0 using WebSphere Studio
Many customers install one or two instances of VisualAge v4.0
  Existing v3.5 applications can be imported (generally without modification) into v4.0 and then exported using the tools
Generally not necessary to upgrade every installation of v3.5.x to v4.0 as part of a migration

## Slide 30: Code Change

## Slide 31: Changes at a High Level
WAS 3.5.x
  Collection of specifications including JDBC, servlet, JSP, EJB
  Various supported levels of support
  Proprietary/ad hoc packaging and deployment
WAS 5.0.x
  J2EE 1.2/1.3
  J2EE packaging

## Slide 32: J2EE is a collection of specifications
J2EE 1.3
  EJB 2.0
  JSP 1.2
  Servlet 2.3
  JTS, JDBC, ...
Configuration information is close to the code
  Deployment descriptors describe the components, interactions, transaction, security, ...
  New concept of an "Enterprise Application" combines modules
Good news
  J2EE 1.3 maintains backward compatibility with J2EE 1.2
  Far greater compatibility between different platforms (compatibility now extends beyond just the application code)
Notes: <number>
<footer>
<header>
<date/time>
EJB Modules contain EJBs.
Web Modules contain web components, such as servlets, JSPs, HTML, GIF, CSS, ... types.
Application Client modules contain non-web client code. You might build windows, applets, command-line or batch processing clients for your EJBs, for example.
Other, modules, referred to as "utility modules" or "utility JARs" can also be included in the enterprise application. Utility modules are used to hold common code that is used by the other modules in the application. Third party-provided libraries may also be considered utility JARs and be packaged with the application.

## Slide 33: J2EE Appears to be Settling Down
The various specifications that make up J2EE are starting to stabilize
Many specs have not changed significantly and/or are very backwards compatible
  JDBC
  Servlets
  JMS
Other specs are maturing and appear to be "covering all the bases"
  EJB
  JSP
It appears that many of the future changes to J2EE will amount to additions to the spec
  J2EE 1.3 is, by design, backwards compatible with 1.2
Notes: <number>
<footer>
<header>
<date/time>
Many customers express concern over the volume of changes that are required to their applications with each new release of WebSphere Application Server.
In the future, the number of required changes should be smaller
Signification changes may still be required, of course, if you choose to make use of additions to the spec.
Even within the specs a lot has stabilized.
Perhaps the most used piece in EJB is Stateless Session Beans. These have not changed significantly since the original spec. Again, they do not change significantly with EJB 1.1 (XML-based deployment descriptors have been introduced).
Of course, it is difficult to predict the future. Unknown and unexpected drivers can change everything.

## Slide 34: Enterprise Archive Files (EAR)
Enterprise Applications are composed of modules
  May contain zero or more of each module type
  Module types: EJB, Web, Application Client
  "Utility" modules (containing shared code) may also be included in the application
In effect, an Enterprise Archive is a complete application
  All servlets, JSPs, EJBs, … are contained in the EAR
  Build process creates an EAR
  Deploy process deploys an EAR

## Slide 35: J2EE Packaging

## Slide 36: Dependency Cycles
VisualAge does not actively discourage reference cycles
  Code in project A references class in project B; code in project B references class in project A
  Compiles fine in VisualAge for Java
Once migrated to WebSphere Studio v5, will not compile easily
  Can sometimes get it to compile by repeatedly building
  Rebuilds are a pain; incremental builds break
Dependencies really should flow in one direction
  Projects may need to be refactored
  Perhaps new projects can be created for shared code
Unfortunately, our tools really don’t help much in identifying and resolving these kinds of problems
  Third party tools can help (jDepend, SmallWorlds)

## Slide 37: Classpaths
Must be very careful about what classloader you use
  this.getClass().getResourceAsStream(“/application.properties”) is almost always what you want
    Uses the same classloader as your class
  Often see:
    Class.getResourceAsStream(“/application.properties”)
    Uses a system class loader (Class “Class” is loaded by the system)
Where do resource files go?
  In the JAR with the classes, or in the WEB-INF/classes of a WAR file
Visibility within the EAR
  WAR file classes have access to web-inf/lib JARs
  Explicit visibility to JARs in EAR (Dependencies)
JAR files that reference other JAR files in the EAR need a classpath entry in the manifest.mf

## Slide 38: JSP Changes
WebSphere Application Server 3.5.x supports three different versions of the JSP specification
  0.91, 1.0, 1.1
Version 5.0 supports JSP 1.2
  JSP 1.1 is generally compatible with JSP 1.2
Significant changes may be required for JSPs at the 0.91 level

## Slide 39: Servlet Changes
In many ways, the servlet spec has started to stabilize
HttpSession scope is a significant change
  Separate web applications no longer share HTTPSession data
Other minor changes
  HttpSession#getValue(…) replaced by getAttribute(…)
No web.xml files in 3.5
  Must be constructed in version 5.0
  At very least, should name servlets
  Init parameters explicitly represented
  Continued use of class name server discouraged

## Slide 40: Connection Manager
Connection Manager deprecated in version 3.5.x
Gone in version 5.0.x

## Slide 41: EJBs (1/2)
VisualAge for Java 3.5.x/4.0 generates EJB 1.0-compliant beans
EJB 1.1 Export tool generates deployment descriptors for existing EJBs
  Deployment descriptors only!
  Converts existing CMP schemas and maps to WAS 4.0-compliant "xmi" files
  Does not modify any code; further work must be done to update the code
  Session beans generally require very little work to upgrade
EJB 1.1
  Business methods should not throw RemoteException (use EJBException)
    EJBException is unchecked in EJB 1.1
  ejbPostCreate methods required
  CMP create methods return primary key
  Use of "java:comp/env" recommended for JNDI
Studio will tell you what needs to be changed

## Slide 42: EJBs (2/2)
Lots more changes for EJB 2.0
  Backwards support for EJB 1.1
  CMR replaces proprietary relationships
  CMP Entity beans declared differently
Some migration support in Studio to move EJB 1.1 to EJB 2.0
Can move EJB 1.1 code into EJB 2.0 project

## Slide 43: The Visual Composition Editor (VCE)
Client side visual component changes
  No special runtime is needed to support VCE generated code
  No editing support for VCE (or any visual components) in Application Developer
    Can edit the generated code
Studio version 5.0 contains a GUI builder
  No connections
  VCE-built windows can be loaded and manipulated
  Changes made in Studio cannot generally be easily moved back into VisualAge for Java

## Slide 44: Data Access Beans
Data Access Beans
  Simplify and optimize relational data access
  Usually used with the VCE
  Can be used directly
Currently no automated migration solution
  Built in VisualAge, exported to Application Developer
Code changes to Data Access Beans
  Make changes in VisualAge; re-export and import into Application Developer

## Slide 45: Enterprise Access Builder
Enterprise Access Builder (EAB)
  Builder for applications connecting to enterprise systems
    MQ, CICS, IMS,...
    Originally based on CCF (Common Connector Framework)
    Support also for Beta J2EE Connectors (JCA)
Develop in VisualAge, export code to Application Developer
Code changes to EAB developed code
  Make changes in VisualAge; re-export and import into Application Developer
Support for new J2C/JCA specification is included with Application Developer Integration Edition
  Supported by WAS 5.0, included in the J2EE 1.3 specification
Notes: <number>
<footer>
<header>
<date/time>

## Slide 46: VisualAge Persistence Builder (VAP)
Framework for application persistence support
Import code into Application Developer
  Code changes necessary in consideration of EJB 2.0
    Manually edit every VAP BusinessObject HomeImpl class
    add the getHomeHandle method
    Necessary because HomeImpl implements javax.ejb.EJBHome
      Not used
Code changes to VAP developed code
  Make changes in VisualAge for Java
  Re-export and import into Application Developer
  Add the getHomeHandle() method
Consider EJB 2.0 CMP Entity Beans with local interfaces
public javax.ejb.HomeHandle getHomeHandle() {
return null;
}

## Slide 47: When do I use VisualAge for Java 4.0?
Use VisualAge for Java for
  Building applications targeting WebSphere Application Server 3.5
  Building visual components with he Visual Composition Editor (VCE)
  Building non-EJB components using VisualAge Persistence
  Building EAB (Enterprise Access Builder) components
  Generating BeanInfo classes
  Building Data Access Beans
For more information on coexistence
  http://www7b.boulder.ibm.com/wsdd/library/techarticles/0110_searle/searle.html

## Slide 48: When do I use Application Developer?
Use WebSphere Studio Application Developer for
  Building applications targeting WebSphere Application Server 4.0/5.0
  Projects requiring full EJB 1.1/2.0 compliance
  Developing Web Services
  Projects requiring full XML support
    pluggable XML parsers
  Java Projects requiring pluggable JREs
    Java 1.3.1 is included with product
    Additional JVMs can be installed
    Java projects can make use of arbitrary JVM
    The WebSphere Test Environment runs on Java 1.3.1 only
    Can use JRE 1.4, but not the javac from JDK 1.4
Notes: <number>
<footer>
<header>
<date/time>
WebSphere Application Server 4.0.x is supported on JVM 1.3 and only runs on that platform from with Application Developer.

## Slide 49: WebSphere Version Migration
Migration Paths

## Slide 50: WebSphere Studio "Classic" v4.0
WebSphere Studio "Classic" V3.5.3
WebSphere Studio "Classic" V4.0
WebSphere Studio Application Developer
WebSphere Studio Project file
.wao
.jar
Export "migration" file
Import "migration" file into
Web Project (WAR)
.jsp, .html, .java, ...
Notes: Create a "migration" file in WebSphere Studio "Classic"
  If you are running WebSphere Studio "Classic" 3.5.3, upgrade to 4.0
  Create a migration stage
Place all the apps to be migrated into a single server
  Create a web configuration descriptor
Include a servlets and TLDs
  Create a migration file
will create a file called Import the "migration" file into Application Developer
  Import WAR
  Convert all links to "document relative" and rebuild the project

## Slide 51: WebSphere Studio “Classic” v4.0 Issues
SQL Statements
  JSP queries will import "as is"
  .sql statements will not be usable in Application Developer
    Will import
    No support in Application Developer to maintain them
    Application Developer Query Wizard generates JSP query tags
Staging information
  WebSphere Studio Application Developer has no concept of staging
  “Publishing Server” publishes static content
Server Configurations (data sources, etc...)
  Requires manual migration
Version Control
  Requires Manual migration

## Slide 52: VisualAge for Java Migration - Basic Java code
Export Java code from VisualAge Project to .jar
Create a Project in Application Developer
  Java Project
  Application Client Project
Import the .jar file into the project
  Import option == Zip file
Can also export just the source and import directly
VisualAge for Java
WebSphere Studio Application
Developer
Export Project to .jar
Import .jar into project
.jar
.java, ...

## Slide 53: VisualAge for Java Migration - EJBs
VisualAge for Java
v3.5.x
WebSphere Studio Application
Developer
EJB 1.1 DD (EJB 1.0 APIs)
.jar
VisualAge for Java
v4.0
EJB 1.0
EJB Deploy
AAT
.jar
.ear
.jar
.jar
EJB 1.1
Redeploy
(will generate ejb-jar.xml)
EJB 1.1 DD (EJB 1.0 APIs)
Schema Mapping Preserved
TopDown Schema
Mapping Only
.dat
Notes: Moving from VisualAge for Java 3.5 to Application Developer 4.0
  Export EJB 1.0 JAR from VisualAge
  Import undeployed EJB 1.0
    Application Developer will create the EJB 1.1 XML deployment descriptors
  Import previously deployed EJB JAR or EAR
    Existing XML deployment descriptors will be imported
    Only works for Top Down Mapping
      No relationships, meet-in-the middle, inheritance mapping, or ejb access beans
Moving from VisualAge for Java 3.5.x to VisualAge for Java 4.0 to Application Developer 4.0
  Migrate EJBs from VisualAge 3.5.x to VisualAge 4.0
  Special export that will create EJB 1.1 DD for the EJBs including
      relationships, meet-in-the middle, inheritance mapping, or ejb access beans
  Import into Application Developer EJB Module (EJB Project)
Important
  EJBs will contain EJB 1.0 deprecated APIs
  Must update code to be fully EJB 1.1 compliant

## Slide 54: Runtime Changes

## Slide 55: Administration
Administration model changes significantly when moving from v3.5 to v5.0
Less for administrators to do in console
  Much of the configuration has moved into the J2EE deployment descriptors
Replication across clusters will keep code and configuration synchronized

## Slide 56: Scripting
WSCP, XMLConfig supported in version 4.0
  Not supported in version 5.0
Existing scripts need to be updated
  In many cases, they are simplified
  In others it gets harder
Many activities required for version 3.5 are not required for J2EE

## Slide 57: Interoperability
Multiple versions of WebSphere Application Server on single box
  Version 3.5.6 or 3.5.4+some patches
  Version 4.0.2+
  Version 5.0
  YMMV
HTTP Plug-ins must be configured to direct traffic to appropriate application server
HTTP Interoperability is relatively easy
IIOP Interoperability is possible between 3.5.6 and 4.0.2+
  Should extend to version 5.0

## Slide 58: Rolling Migration
A Scenario

## Slide 59: Basic Layout
Production runtime must stay alive during migration
Assume that new version of application code is complete (and tested)

## Slide 60: Cut a Branch and Upgrade

## Slide 61: Two Versions Run for a Time
For a least a short period of time, two versions of WebSphere must run concurrently
Server affinity makes this easier if application is stateful
Migrated application should appear similar to the user
  To ensure consistent user experience during migration

## Slide 62: All Nodes Migrated to Version 5.0
There are additional scenarios in the Migration Redbook

## Slide 63: Migration Tools

## Slide 64: Migration Tools
Documentation
  InfoCenter chapter 3
Other tools...
  Instantiations “Code Pro Studio"
    www.instantiations.com
    Some customers really like this tool
Regular expression parsers can be helpful
  JSP 0.91 imports
    Pattern = <@[ ]*import[ ]*="(.*)">
    Replace = <@ page import="\1">
  Missing “flush” attribute
    Pattern = <jsp:include[ ]*page=“([^”]*)”[ ]*/>
    Replace = <jsp:include page=“\1” flush=“true”/>
WebSphere Studio Application Developer is the best migration tool
Notes: <number>
<footer>
<header>
<date/time>
A Java-based regular expression parser is available on AlphaWorks. A simple framework built around the "replace" feature can be very powerful as a migration tool.
The example shown on this slide can be used to replace the use of JSP 0.91 style imports with the JSP 1.0/1.1 equivalent.

## Slide 65: General Advice
Invest in your architecture and design now; save time and money later

## Slide 66: Application Architecture
Experience has shown that well-structured applications migrate easier
Consider the value of making your application more easily migrated
  Reduce cost of upgrading to next version of WebSphere
  Reduce cost of adopting new technologies like Web Services
  Reduce cost of ongoing application development/maintenance
Important design patterns to consider
  Façade, Proxy
Refactor, refactor, refactor

## Slide 67: Abstraction
Abstract reduces your dependency on any particular technology
  In this example, the fact that the underlying persistence mechanism is JDBC is irrelevant to the users of this code
public Employee getEmployee(int id) throws BrokerException {
Connection connection = getConnection();
PreparedStatement statement = ...;
try {
// bunch of SQL statements
} catch (SQLException e) {
throw new BrokerException(e);
} finally {
try {
statement.close();
} catch (SQLException e) {
}
try {
connection.close();
} catch (SQLException e) {
}
}
Notes: <number>
<footer>
<header>
<date/time>
This method introduces a couple of examples of abstraction.
The getConnection() method takes care of getting a connection for us. How this connection is obtained is not relevant. During development, you might have the getConnection() method using DriverManager to obtain the connection. When this code is run in the WebSphere Test Environment (and DataSources are available), you can switch the getConnection() method to do the data source lookup (or cache, or whatever). If the getConnection() method is used consistently throughout the code, then one small code change is required to adapt.
The BrokerException exception class is a very specific exception designed to be used by the broker class that provides the getEmployee() method. Users of this method are blissfully ignorant of the fact that SQL is used as the underlying mechanism. It would be relatively easy to change the persistence mechanism (say to files, or JCA) without impacting the clients.
The BrokerException nests the real cause of the exception. This information will be handy for debugging and logging purposes.

## Slide 68: Layering
Layer application code by responsibility
  Model/View/Controller
  Layer within layers
Notes: <number>
<footer>
<header>
<date/time>
MVC (Model/View/Controller) is an example of application layering. In this common architecture, the application is broken up into three distinct areas of responsibility
The "model" layer provides all business process logic with no knowledge of how the application is presented to the user
The "view" layer provides the user with a presentation of the application. The user also interacts with the application through the view
The "controller" layer mediates between the view and model layers. This layer, for example, translates incoming user requests into something the model understands; it then translates the result provided by the model into something that can be used by the view to display results back.
In J2EE, the model layer is generally implemented using EJBs and other Java classes; the view is implemented using JSPs and the controller is implemented using servlets.
Keep in mind that MVC is just an example of layering, and not the only possible definition
It is possible to add layers, even within layers
Too much layering can add complexity to the application, as can too little layering

## Slide 69: Decoupling
Minimize the amount of information that each part of the code knows about the other parts of the code
  Reduce the probability that changes can have a cascading effect through the entire code base
  Reduce the impact of change
Use interfaces between systems of objects
  Factory pattern
WebSphere Studio is particular sensitive of cyclic references between projects
Refactor!
Notes: <number>
<footer>
<header>
<date/time>
The graphic on this slide is intended to demonstrate that changes to one method can potentially have a cascading effect that touches a very large number of of methods.
Consider the case, for example, where a new exception is added to the throws clause of the getEmployee(int) method. This one, simple, change, could require all users of the method (and users of the users) to be changed.

## Slide 70: Build Unit Tests
Unit tests confirm that your application code works as expected
Effective unit tests can reduce the overall migration complexity
  Far less time is spend finding problems; unit tests uncover problems quickly and early
Effective unit tests gauge migration progress
  Percentage of tests working can be a useful metric
Automated, layered unit tests are best
  Do not depend on developers manually effecting tests
  Layer tests to permit localized testing (don't have to run the entire test suite all the time)
JUnit
  Open source, free
  http://www.junit.org
  Available as a plugin

## Slide 71: Recommended Reading

## Slide 72: Recommended Reading (1/4)
Migrating to IBM WebSphere Application Server
  http://www7b.boulder.ibm.com/wsdd/techjournal/0107_beaton/beaton.html
  http://www7b.boulder.ibm.com/wsdd/techjournal/0110_beaton/beaton.html
  http://www7b.boulder.ibm.com/wsdd/techjournal/0205_beaton/beaton.html
Transitioning to the New WebSphere Studio Development Products
  http://www7b.boulder.ibm.com/wsdd/zones/studio/transition.html

## Slide 73: Recommended Reading (2/4)
Migrating to WebSphere V5.0: An End-to-End Migration Guide
  By Seong (Steve) Yu, Barry Searle, Dana Duffield, Wayne Beaton, Tom Alcott, Radhika Iyer, David Dhuyvetter, Sharad Cocasse, and Jack Snyder
  IBM Redbook SG24-6910-00
  ISBN: 0738428329

## Slide 74: Recommended Reading (3/4)
Extreme Programming Explained: Embrace Change
  by Kent Beck
  Addison-Wesley Pub Co.
  ISBN: 0201616416
Refactoring : Improving the Design of Existing Code
  by Martin Fowler
  Addison-Wesley Pub Co.
  ISBN: 0201485672

## Slide 75: Recommended Reading (4/4)
Design Patterns
  by Erich Gamma, Richard Helm, Ralph Johnson, John Vlissides
  Addison-Wesley Pub Co
  ISBN: 0201633612
AntiPatterns: Refactoring Software, Architectures, and Projects in Crisis
  by William J. Brown, Raphael C. Malveau, William H. Brown, Hays W., III McCormick, Thomas J. Mowbray
  John Wiley & Sons
  ISBN: 0471197130

## Slide 76: Extra: WebSphere Version Migration
Specification Changes

## Slide 77: JSP 1.1
JSP 0.91
  Migration is required
    JSP directives and bean tags have changed significantly
    Scriptlet and expression tags remain compatible
JSP 1.0
  Migration might be required
    JSP 1.0 is a subset of JSP 1.1
      JSP 1.0 plus Tag Libraries
    Bean Scripting Framework (BSF) is not available
JSP 1.1
  No migration required
    Full JSP 1.1 Compliance

## Slide 78: Servlet 2.2
Servlet 2.1
  Migration might be required
Servlet 2.2
  API changes
    HTTP Session
    ServletConfig
    ServletContext
    ServletRequest
    ServletResponse
    HTTPServletRequest
    HTTPServletResponse
    UnavailableException
    HTTPSessionContext - deprecated
  Session Scope == Web Application

## Slide 79: EJB 2.0 (1/2)
New features
  XML Deployment Descriptors
  Local Interfaces
  Container-Managed Relationships
  EJB-QL
  Local namespaces
Some changes
  CMP Bean classes defined as abstract
  CMP ejbFind can return Collection
  CMP ejbCreate returns key object

## Slide 80: EJB 1.1 (2/2)
Must Change
  javax.jts.UserTransaction -> javax.transaction.UserTransaction
  Entity Bean cannot use UserTransaction
  Cannot use finalize()
Should Change but Only Warnings
  java.security.Identity is deprecated
  getCallerIdentity() -> getCallerPrincipal()
  isCallerIn Role(Identity identity) -> isCallerInRole(String roleName)
  For Enterprise Bean: java.rmi.RemoteException -> javax.ejb.EJBException
  EJBHome and RemoteInterface must still use Remote Exception (defined by RMI)
Should Consider
  ejbCreate() should return the PrimaryKeyClass instead of void
  Entity Bean Primary Keys can now be Strings
  Security Roles and isolation levels now at the method level