## Slide 1: VAGen at Danske Bank
Experiences using
VAGen web transactions
By Project Manager Niels-Kristian Soegaard, Danske Bank, Copenhagen, Denmark
Nice ,November 15th, 2001

## Slide 2: About Danske Bank
IT department 1.600 Employees
VAGen 400 Developers
VAGen applications - approximately 10.000
VAGen >LOC 75 mill.
VAGen used on following platforms
  MVS CICS, MVS Batch, WebSphere NT
  WebSphere zOS in future
Programming Solutions
  TUI, Batch, Javawrappers, Web Transactions

## Slide 3: Objectives for pilot project
Focus areas
  Tools & technology acceptable and meaningfull
  Development process
  ApplicationArchitecture
Succes factors (In Random order)
  Productivity, Stability, Scalability, Integraton to legacy, and existing (development) organizational processes, a.o.

## Slide 4: Pilot project - A dealer tool
A small not business critical 3270 VAGen application
Developed using the products
  VAGen v4.0/VisualAge for Java v3.0.2
  WebSphere Studio v3.0.2 & v3.5.3
  WebSphere Application Server v3.0.2 & v3.5.3
Starting August ‘00 and in pilot production August ‘01
Experiences done in various areas.
  VAGen Web Transactions
  WebSphere Application Server Runtime environment
  JSP development in WebSphere Studio

## Slide 5: Development process (1/2)
Develop business logic and test it using the ITF
Generate runtime module, JSP’s and UI-beans
Use WebSphere Studio to customize generated JSP’s to work within Danske Bank’s framework
Test customized JSP’s in WebSphere Test Environment and WebSphere Application Server NT

## Slide 6: Development process (2/ 2)
WebSphere
Studio
JSP’s
Executable
module
UI-beans
OS/390 Host
VAGen 4.0
Browser
ITF
Framework
UI-beans
Customized
JSP’s
Browser
WebSphere
Test Env.

## Slide 7: Experiences in the pilot project (1/2)
Tools development platform
The biggest challenges have been
  Integration between VAGen, WebSphere Studio and WAS NT
  Test environment - which to use?
Poor debugging facilities for JSP elements
WebSphere Test Environment - a little tricky… Special config needed because of framework
Easy to do once infrastructure and first application is in place

## Slide 8: Experiences in the pilot project (2/2)
A sound application architecture
Parallel development of business logic and presentation (JSP) is hard to keep in sync
Challenges in JSP development is implementing standard corporate services and portal design
Organizational speciallization most likely needed between business & presentation
Only a waterfall model supported by the tools in the current versions

## Slide 9: Experiences with VAGen v4.0
VAGen programming the easy part
Generation process stable and predictable
State handling meets the requirements for business solutions
  Intranet programs -> State full/state less
  Internet programs -> State less

## Slide 10: VAGen Web Development Process
VAGen program
(3-layer)
Business logic
Presentation logic
Interface definition
(UI Record)
Web page
WML
Notes: Webudvikling som udviklingsprojekter er i dag
Gå fra at udvikle traditionelle udviklingsproces med host programmer startende med Dataanalyse etc. Til
web process. Begyndende med Websiderne.
Idealiseret ved at brugeren og web udviklere bygger siderne.
Webudviklere udtrække inf om data til backend program. Interface definition.
Vagen udvikler implementerer definitionen i VAGen programmet.
Processen er fleksibel -
Dele af processen manuel men i samarbejde med IBM lab automatisere processen.
Definition er ren dataareal og kan bruges i andre sammehænge.

## Slide 11: Run time setup
WebSphere Application Server NT
Personal Communication
MVS
CICS
Transaction
CICS Transaction Gateway
CSO
Gateway Servlet
1
VAGen
UI Record
JavaBeans
VAGen
Ressource
Bundles
2
3
Custo-
mized
JSP
4
5
6

## Slide 12: Operational experiences
Stability
  MVS CICS communication the weak spot
Monitoring with WAS Admin Console and Tivoli
Performance (preliminary numbers)
  It can be fast!
  Response times between 0,15 sec. (5 Concurrent users) and 1 sec. (25 Concurrent users)

## Slide 13: Runtime Security issues
Runtime environment not accessible or customizable
GatewayServlet and third tier VAGen components is IBM proprietary
  Not possible to implement general VAGen web solutions in enterprise business portal
  Nor possible to implement internet business solutions in VAGen
  Integration of corporate company framework using portal services.
  Authentication
    Before initialization of Gateway
  Error logging, Audit logging

## Slide 14: Solution: Web Runtime Exits
Exits at GatewayServlet
  Access to session and form data
  Access to application data send to backend
  Possible to attach more data before sending
  Possible to terminate session
Exits at backend (MVS CICS)
  Possible to invoke different exit programs
  Access to data received from GatewayServlet
  Possible to terminate session
Possible to write in the GatewayServlet trace log.

## Slide 15: Future VAGen Security model
WebSphere Application Server NT
Personal Communication
MVS
CICS
Transaction
CICS Transactrion Gateway
CSO
Gateway Servlet
CICS Exit
UI Record
Own data
Exit
UI record
Session data
Own data
6
1
2
Notes: This is a very simple drawing of the current Danske Bank VAGen Web security model.
Basically there are two steps:
1. An user has invoked a link to a VAGen Web transaction from the Corporate Portal (Hence the user is assumed to be authorized at this point)
2. When the Gateway servlet invokes the mirror transaction on MVS a CICS EXIT is performed and the user is authenticated and validated against the selected transaction. This CICS EXIT is made as an assembler program and regarded as a short term solution.
What we what to do long-term, is to run the WebSphere Application Server as a “Trusted Node” Hence all security mechanism is placed in step 1.